| NPRR Number | 164 | NPRR Title | Resubmitting Ancillary Service Offers in SASM |
| --- | --- | --- | --- |
| Impact Analysis Date |  | December 18, 2008 |  |
| Cost/Budgetary Impact |  | Incremental cost to the Nodal project is in the $100k to $250k range. |  |
| Estimated Project Time Requirements (Unless otherwise indicated, project time requirements begin upon project initiation.) |  | Effective upon the Nodal Protocol Transition Plan’s Texas Nodal Market Implementation Date as prescribed by zonal Protocol Section 21.12, Process for Transition to Nodal Market Protocol Sections |  |
| ERCOT Staffing Impacts (across all areas) |  | No ERCOT Staff impacts. |  |
| ERCOT Computer System Impacts |  | The ERCOT Market Management System (MMS) system will be modified to implement this revision request. |  |
| ERCOT Business Function Impacts |  | Existing business processes can support this revision request. |  |
| Grid Operations & Practices Impacts |  | No impacts to grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: None Impact to Other Projects: None

Comments

Our belief is that this NPRR will add cost and potentially extend the Go-Live date. The revision request would require software changes to meet the added functionality. It is an unbudgeted, unscheduled item and could delay the MMS5 release by ~3 weeks.