## Slide 1: RO Projects Financial Overview Retail Market Subcommittee January 14, 2009 Hope Parrish Market Operations Division Projects Organization

## Slide 2
2009 RO PPL – Approved funding $3.45M

## Slide 3
2009 Projects in Execution
PR70007_01: MarkeTrak Release 4 scheduled for Go-Live on 01/24/2009

## Slide 4: 2009 Projects in Planning
PR80040_01: Moving to Execution on 01/23/2009

## Slide 5: 2009 Projects Not Started
PR80031_01: Targeting to Initiate in January to begin analysis

## Slide 6: 2009 Projects Not funded
Project was deferred due to Nodal Delay

## Slide 7: Financial Overview as of 12/31/2008
RO PPL Budget Activity | Amount | Notes/comments
Approved RO Capability Line Budget Funding | $3.63M | 2008 approved RO funding allocation Designates where the capability line falls $2.27M Released due to deferred projects (Originally $6.1M Approved) 190K Transferred to MO to cover the AMIT Study.
Current Forecast Spend of projects above the Capability Line | ~$2.58M | Based on current expectations and run rates for active and not started projects above the capability line.
Budget Variance | ~$1.05M | Budget Variance is difference between RO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line Variance attributed to projects deferred to future years

## Slide 8: Questions / Contact
Hope Parrish
Manager, MO DPO
Market Operations Divisional Projects Organization
ERCOT
(512) 248-6522
hparrish@ercot.com
Notes: <number>