| NPRR Number | 169 | NPRR Title | Clarify the Calculation and Posting of LMPs for the Load Zone and LMPs for each Hub |
| --- | --- | --- | --- |
| Date | January 15, 2009 |
| Submitter’s Information |
| Name | Stacy Bridges on behalf of the Transition Plan Task Force (TPTF) |
| E-mail Address | sbridges@ercot.com |
| Company | ERCOT |
| Phone Number | (512) 248-6709 |
| Market Segment | Not applicable |

Comments

On January 12, 2009, TTPF discussed NPRR169 and the impact assessments currently identified in association with it, including a projected three-month delay to nodal go-live.

TPTF noted that in light of the current impact assessment, the essentiality status should be revisited.  TPTF requested that NPRR169 be tabled until after a formal Impact Analysis can prepared and posted by ERCOT.  ERCOT Staff noted that resources will begin planning an implementation of NPRR169 and will prepare a formal Impact Analysis for it after Release 5 of the Market Management System (MMS) software completes its Functional Acceptance Testing (FAT) in the third quarter (Q3) of 2009.  It was noted that NPRR169 will be placed at the top of the priority list for implementation.

TPTF requests that NPRR169 be tabled and that TPTF be provided with the opportunity to resume its consideration of NPRR169 following posting of the formal IA in Q3 2009.

Revised Proposed Protocol Language

None.