## Slide 1: Estimated Impacts of Reconsidered and New PRRs and SCRs
Troy Anderson
ERCOT Program Management Office
January 28, 2009

## Slide 2: Assumptions and Additional Considerations
Topic | ERCOT Comments
Nodal Impact Assumption | It is very desirable to avoid impacting Nodal resources when delivering additional Zonal enhancements.
Resource Availability | The EMMS Development team has approximately 1 FTE allocated to Zonal efforts. This capacity is currently working on small system fixes that arise during the normal course of business (known as “SIRs”). This SIR work would be reprioritized to deliver approved Zonal PRRs and SCRs.
Additional Resource Procurement | The IT management team is searching for external application development resources with ERCOT application knowledge to assist in the efforts that are approved. It is important to note that specific knowledge of ERCOT’s EMMS system is important because our system has had numerous customizations.
Other Resource Constraints | As with all software development projects at ERCOT, we have constraints with testing platforms and other shared resources that would be factored into a final proposed delivery schedule for any approved items.

## Slide 3: Estimated Impacts of Reconsidered and New PRRs and SCRs
Item | Description | Cost | Timeline | Updated Impact Comments
PRR601 | 15 Minute Ramping for BES and Base Power Schedule | $100k-$250k | 6-9 months | New suggestion to change from 7.5/7.5 minute ramping to 7/7 or 7/8 could reduce the system impact
PRR675 | Multiple Ramp Rates | $250k-$500k | 12-15 months | IMM suggestion to use “bidding QSEs” to represent varying ramp rates might eliminate system impacts
PRR409 | Voltage Support Service | $1M | 12+ months | This service will be part of the Nodal delivery. Cost and time to deliver in Zonal make it difficult to cost justify.
SCR720 | Forecasted Net Zonal Energy and Actual Zonal Generation | $50k-$100k | 4 months | Unlikely to get traction with the market due to resource impact on EMMS staff
SCR728 | Display Total ERCOT Balancing, Responsive, and Non-Spin Deployments, ERCOT SCE, and ERCOT Responsive Reserve Real-Time |  |  | 
PRR776 | Automatic MCPE Adjustment During Intervals of Non-Spinning Reserve Service Deployment | TBD | TBD | PRR776 Discussion Group is attempting to deliver the intent of this PRR with limited or no system changes
PRR791 | Shortage Pricing Mechanism | $100k-$250k | 6-9 months | PRR776 Discussion Group is attempting to deliver the intent of this PRR with limited or no system changes
-- Preliminary --

## Slide 4: Additional Input
Topic | ERCOT Comments
Initial IMM Input | The IMM believes 601, 776 and 791 offer the most improvements in Zonal market efficiency. Of these three, 776 and 791 would have top priority in their eyes.
Stakeholder Input | Stakeholder input is critical at this time to allow ERCOT to suggest a delivery approach that can be adequately resourced and delivered in time to provide meaningful benefit to the market before the Zonal systems are retired.

## Slide 5: Delivery Options
Approach | ERCOT Comments
Choose items that can be delivered in 2009 using existing ERCOT resources allocated for Zonal efforts | This approach acknowledges the desire to be responsive to current market needs while minimizing risk to the Nodal project. It is also a realistic approach to the situation and allows ERCOT to focus on one or two efforts that are expected to provide the most payback prior to Nodal implementation.
Continue with efforts to procure outside resources with the right knowledge to allow for additional Zonal efforts to be accomplished | It is difficult to estimate the likelihood of success of this effort but any positive results could be brought to bear on whatever items are selected for implementation or any items specified for delivery if resources can be procured.
Redirect resources from the Nodal project to assist in accomplishing additional Zonal efforts | This option would be difficult to justify with the PUCT and Board of Directors .