## Slide 1: PMO Update to PRS
Troy Anderson
ERCOT Program Management Office
February 19, 2009

## Slide 2: PMO Update - Agenda
  PRR799 Implementation
    Approved by the Board on 2/17/2009
  2009 Project Funding Update
    First projected spending report of 2009
  Recent Project Implementations
    January 2009

## Slide 3: PMO Update - PRR799 Implementation
PRR799 - ERCOT CEO Approval of NPRRs and SCRs Prior to Posting on MIS
  Approved by the Board on 2/17/2009
  Discussions have been held with Bob Kahn to work through the details of the CEO Review process
  Major components of change
    After Market Rules determines a submitted NPRR or SCR (with a Nodal impact) is complete, the ERCOT CEO has 5 days to evaluate the request for inclusion in the Nodal project scope for Go-Live
    Regardless of the content of the ERCOT CEO position:
      The request and the CEO decision will be posted to the MIS
      The request will be distributed to the appropriate market subcommittee
    If the CEO determines the request is needed for Go-Live:
      The stakeholder process will proceed as we are accustomed
    If the CEO determines the request is not needed for Go-Live:
      ERCOT SMEs will not be deployed to assess the impact of the request
      The decision can be appealed to the ERCOT Board (within 10 days of the CEO decision)

## Slide 4: PMO Update - PRR799 Implementation
PRR799 - ERCOT CEO Approval of NPRRs and SCRs Prior to Posting on MIS
  We have developed a mechanism to collect information from key individuals in ERCOT to provide input to the ERCOT CEO decision
    Factors being considered
      Will all primary aspects of Nodal work?
      Will Nodal include all essential aspects of Zonal?
      Will Nodal still have:
        Reliability?
        Compliance?
        Quality?
        Fair Market Practices?
        Other?
      Other known views are also captured for consideration
  Review swim lane diagram of NPRR review and approval process with the addition of the CEO Review steps

## Slide 5: 2008 Project Spending Update – 2/16/2009
CART | Initial Budget | Current Budget | Spending Forecast
CO | $ 1,145,000 | $ 1,145,000 | $ 1,903,731
IO | $ 4,995,000 | $ 4,672,000 | $ 4,658,444
MO | $ 520,000 | $ 520,000 | $ 493,388
RO | $ 3,390,000 | $ 3,390,000 | $ 3,175,759
SO | $ 1,350,000 | $ 1,350,000 | $ 1,128,302
Released but Not Yet Reallocated | $ 0 | $ 323,000 | $ 0
Subtotal | $ 11,400,000 | $ 11,400,000 | $ 11,359,624
CO – Met Center | $ 20,000,000 | $ 20,000,000 | $ 20,464,761
CO – Data Center | $ 6,750,000 | $ 6,750,000 | $ 6,746,620
Grand Total | $ 38,150,000 | $ 38,150,000 | $ 38,571,005

## Slide 6: PMO Update - YTD 2009 Project Implementations
January 2009
  RO PR-70007_01 MarkeTrak Enhancements (SCR749)
  CO PR-80003_01 Employee Performance Management
  CO PR-80038_01 ACL Audit Exchange
  CO PR-80036_01 ERCOT / TRE Accounting Structure
http://www.ercot.com/content/meetings/finance_audit/keydocs/2009/0217/20090217_FA_Meeting_Materials.pdf (p. 83)