| PRR Number | 803 | PRR Title | Revised Implementation Approach for PRR 601 |
| --- | --- | --- | --- |
| Impact Analysis Date |  | February 20, 2009 |  |
| Cost/Budgetary Impact |  | $100k to $250k |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | A project will be required to implement PRR 803. It is estimated that implementing the requirements of this PRR will take 3 to 6 months upon project initiation. |  |
| ERCOT Staffing Impacts (across all areas) |  | No additional full time equivalents (FTEs) needed. |  |
| ERCOT Computer System Impacts |  | Changes will be made to ERCOT Energy Management and Market Systems (EMMS), Enterprise Data Warehouse (EDW), and Market Database systems to implement this Protocol Revision Request (PRR). There will also be relatively minor code changes to Lodestar. |  |
| ERCOT Business Function Impacts |  | This PRR would necessitate that ERCOT create a coordinated testing plan to ensure successful deployment across the market. |  |
| Grid Operations & Practices Impacts |  | None. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: N/A Impact on Other Projects: N/A

Comments

Significant ERCOT and market testing will be necessary to successfully implement this change.