## Slide 1: Reconfiguring Nodal Stakeholder Participation
Presentation to the
ERCOT Technical Advisory Committee
Texas Nodal Transition Planning Task Force
February 5, 2009

## Slide 2: Reconfiguration Goals
Recognize that TPTF has completed many, but not all of its chartered tasks
Improve stakeholder process impact on ERCOT Nodal Project resource time commitments
Assist ERCOT Nodal Project on technical implementation issues as requested by ERCOT
Continue to provide technical expertise to TAC
Maintain communications between ERCOT and Market Participant for the nodal project
Enhance Market Participant influence in the ERCOT nodal implementation program

## Slide 3: Challenge to the Finish Line
Work Left To Do
  Assure Market Participant interface software and ERCOT systems operate within the intent of the nodal protocols in a production environment
  Evaluate Market Participant readiness metrics and scorecards
  Continue to assure consistency between protocols and system design
  Assist ERCOT in the development and review of its internal business processes and procedures to meet protocol requirements and operate successfully in the ERCOT nodal market design
Timeframes
  Complete production systems testing three months prior to the 168-Hour test
  Complete Business Process review with sufficient lead time to complete any software needed to support those processes (e.g., operator displays)
  Execute the Go-Live Procedure in time to meet Texas Nodal Market Implementation Date

## Slide 4: Reconfigured Participation
Nodal Technical Assistance Resource Task Force (NTAR TF)
  As requested by ERCOT, provide subject matter expertise to review and comment on technical content of new NPRRs, SCRs, design issues, business processes, and testing variances
Market Readiness & Testing Task Force (MRT TF)
  Provide an interface between Market Participants and ERCOT nodal test teams to coordinate testing, documentation, and scheduling of Market Participant testing and evaluate nodal market readiness to achieve the December 2010 nodal “go-live” date

## Slide 5: Nodal Technical Assistance Resource Task Force (NTAR TF)
Functions
  Provide nodal market subject matter experts to assist ERCOT in completing the technical implementation of the nodal project
    Quick Response Working Group would be available to make quick calls on questions submitted by ERCOT
  Provide input to ERCOT CEO regarding NPRRs when requested
  Review and comment on ERCOT draft Nodal Business/Operating Procedures to determine if such are consistent with the protocols and intent of the market design
  Provide technical support to the ERCOT Board’s Special Nodal Program Committee as requested
  Review modifications to requirements documents to determine if changes are consistent with the Nodal Protocols
  Review and provide recommendations on post-nodal NPRR project priority to PRS, ROS, WMS and COPS for all NPRRs/whitepapers

## Slide 6: Market Readiness & Testing Task Force (MRT TF)
Functions
  Assist ERCOT testing staff to plan Market Participant testing, documentation, and scheduling
  Review testing documentation to determine project progress
  Review any revisions to the ERCOT/Market Participant testing plans
  Review results of the 168-Hour Test
  Review of TAC-approved metrics and scorecards for Market Participants and ERCOT
    Receive and review inputs from ERCOT Project Management Office (PMO) on status of the Texas Nodal Market Implementation
    Provide input to TAC concerning overall ERCOT and Market Participant Readiness for Nodal Market Operation
  Review* Network Operations Model (NOM) before initial nodal price testing for the settlements process
  Review* Nodal Training Curriculum and continuing education progress toward meeting Market Participant training needs
  Provide monthly assessments and recommendations to TAC
* items that will require a change to the Nodal Transition Plan because the current function is to “approve”.

## Slide 7: Time Profile
Nodal Technical Assistance Resource Task Force (NTAR TF)
  Interaction with ERCOT is determined by ERCOT
  Highest activity level expected in 2009 during the FAT testing and integration test sequences at ERCOT
  Diminished activities in 2010
Market Readiness & Testing Task Force (MRT TF)
  Planning activities in 2009
  Support testing in 2009 according to current schedule
  Highest activity level focused in 2010 during the EDS test sequences and the Go-Live Period

## Slide 8: Governance and Meetings
Nodal Technical Assistance Resource Task Force (NTAR TF)
  Governance
    Chair/Vice-Chair – Market Participants selected by TAC
    Leadership coordinates NTAR TF activities with ERCOT Nodal Project Executive Director
    Monthly report to TAC
    Membership & voting structure as described in the existing TPTF Charter
  Meetings
    Monthly
    ERCOT Market Rules or Project Support personnel required
Market Readiness & Testing Task Force (MRT TF)
  Governance
    Co-chaired by ERCOT as assigned by the ERCOT CEO and a Market Participant selected by TAC
    Leadership coordinates MRT TF activities with ERCOT Nodal Project Executive Director
    Monthly report to TAC
    Membership & voting structure as described in the existing TPTF Charter
  Meetings
    Monthly
    ERCOT EDS support required
    ERCOT Market Rules or Project Support personnel support required

## Slide 9: How Is Efficiency Increased?
ERCOT Resource participation level at the discretion of ERCOT
  ERCOT staff participation coordinated by TF leadership and Nodal Executive Director
  Generally, if ERCOT has no issues to discuss, there is no impact on ERCOT staff resources for NTAR TF
    Examples: CEO requests NTAR TF to review NPRR originated by ERCOT Nodal Project (ERCOT Staff not required); NPRR prioritization recommendations likely not to require ERCOT staff; stakeholders take responsibility for TAC/Subcommittee reports.
  Reconfiguration allows for more flexible meeting schedules
    Meetings likely scheduled back-to-back and last only as long as needed
Reconfiguration matches stakeholder interaction with scheduled ERCOT activity
  ERCOT circa 2009 activities of requirements completion, procedures development, system completion and integration matched by NTAR TF
  ERCOT circa 2010 activities of testing, readiness determination and Go-Live Plan implementation matched by MRT TF
Maintains, if not better targets, transparent communication to stakeholders of nodal project issues, proposed solutions, and overall project status