## Slide 1: March 2009 MO Projects Financial Overview Commercial Operations Subcommittee March 10, 2009 Hope Parrish Market Operations Division Projects Organization

## Slide 2: Agenda
Overview of project status on MO 2009 PPL
Current 2009 Financials
Final 2008 Financials

## Slide 3: 2009 Projects

## Slide 4: Definitions
ERCOT Merged Rank – Ranking from the MERGED PPL, IO, CO, SO, RO, and MO based on Compliance, Business needs, and Capabilities.
  Project Priority Lists (including Merged) are posted to the ERCOT Website: http://www.ercot.com/content/services/projects/keydocs/2009/Project_Priority_List_20090211_Mkt_Posted.xls
Planned Carry Over from 2008
Carry-over Projects
(Green Shaded Area)
Projects ABOVE the
current Capability Line
(Orange Shaded Area)
Projects BELOW the
current Capability Line
(Yellow Shaded Area)

## Slide 5: Projects in Initiation
PR90006_01 – Expected to move to Planning 03/20/2009. SAIC presenting the final report for an Information Lifecycle Management Roadmap to Executive team this week.
Currently no projects in Execution
Currently no projects in Planning

## Slide 6: Projects Not Started
Projects currently below the cutline, however will monitor and evaluate Initiating if funding becomes available from other sources
Portfolio Rank | Source | Program Area | Source Doc | Project Number | Project Name / Type | Status | 2009 Priority | 2009 Budget Range | Running Range
45 | Market | MO |  | 90015_01 | Web-enabled Registration | Not Started | 3-High/Medium |  | 
50 | ERCOT | MO |  | 90017_01 | ERCOT.com CMS Replacement | Not Started | 4-Medium |  | 

## Slide 7: Projects Closed or Cancelled
PR70057_01 – Expected to Close on 03/20/2009
PR90005_01 – Cancelled. Effort consolidated with the remaining MPIM implementation with Nodal. After analysis, the effort to complete has been reduced to configuration.

## Slide 8: Financial Overview as of 03/01/2009
RO PPL Budget Activity | Amount | Notes/comments
Approved RO Capability Line Budget Funding | $520k | Current approved RO funding allocation Designates where the capability line falls
Current Forecast Spend of projects above the Capability Line | ~$160k | Based on current expectations and run rates for active and not started projects above the capability line Forecast will increase this month as PR90006_01 – ILM moves into Planning and Execution
Budget Variance | ~$60k | Budget Variance is difference between RO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line Will reach out to other funding alternatives if additional funds are needed to support ILM efforts (IO CART, etc.)

## Slide 9: Final Financials for 2008
MO PPL Budget Activity | Amount | Notes/comments
Approved MO Capability Line Budget Funding | $1.32M | Current approved MO funding allocation Designates where the capability line falls $190K transferred from RO to MO to cover the AMIT Study
Current Forecast Spend of projects above the Capability Line | $1.27M | Based on final costs for 2008 activities
Budget Variance | ~$52k | Budget Variance is difference between MO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line

## Slide 10: Questions / Contact
Hope Parrish
Market Operations Divisional Projects Organization
ERCOT
(512) 248-6522
hparrish@ercot.com