## Slide 1: March 2009 RO Projects Financial Overview Retail Market Subcommittee March 11, 2009 Heather Day Market Operations Division Projects Organization

## Slide 2: 2009 Projects

## Slide 3: Definitions
ERCOT Merged Rank – Ranking from the MERGED PPL, IO, CO, SO, RO, and MO based on Compliance, Business needs, and Capabilities.
  Project Priority Lists (including Merged) are posted to the ERCOT Website: http://www.ercot.com/content/services/projects/keydocs/2009/Project_Priority_List_20090211_Mkt_Posted.xls
Planned Carry Over from 2008
Carry-over Projects
(Green Shaded Area)
Projects ABOVE the
current Capability Line
(Orange Shaded Area)
Projects BELOW the
current Capability Line
(Yellow Shaded Area)

## Slide 4: Projects in Execution
PR80028_01 – Execution complete, expected to move to closing once all invoices received
PR80027_01 – Pending Execution Phase per Board Approval (see PR80027 update materials)
PR70007_01 – Moving to Closing 03/13/2009. Final summary will be presented at April RMS
PR60006_01 – Moving to Closing 03/13/2009

## Slide 5: Projects in Planning
PR50061_01: Recently moved back to Planning to synch with recent technology changes.
  Was placed on hold to due to infrastructure changes with AIX and development resource constraints.
  Recently onsolidated the scope from PR50061_02 to streamline and expedite delivery. No longer a need to phase due to delays.
Notes: 50061_01 Moved to ON Hold: Freed up approx. $120k, however not recommended for release by CART

## Slide 6: Projects in Initiation or Not Started
ERCOT Portfolio Rank | Source | Program Area | Source Doc | Project Number | Project Name / Type | Status | 2009 Priority | 2009 Revised Budget Range
18 | PUCT | RO |  | 90007_01 | Advanced Metering – Long-Term Settlement Solution | Not Started | 2-High | $250k-$500k
23 | ERCOT | RO |  | 80030_01 | MarkeTrak Phase 3 | Not Started | 2-High | $100k-$250k
24 | ERCOT | RO |  | 80031_01 | Retail Application Upgrades | Not Started | 2-High | $250k-$500k
32 | ERCOT | RO |  | 90011_01 | Advanced Metering - Retail Market Interface | Not Started | 2-High | $100k-500k
No projects in Initiation
PR80030_01 – Expect to Initiate in the next 30days
PR80031_01 – Expect to Initiate in the next 30 days

## Slide 7: Projects Closed or Cancelled
PR50061_02 – Cancelled. Effort moved to parent project PR50061_01

## Slide 8: Financial Overview as of 03/01/2009
RO PPL Budget Activity | Amount | Notes/comments
Approved RO Capability Line Budget Funding | $3.39M | Current approved RO funding allocation Designates where the capability line falls
Current Forecast Spend of projects above the Capability Line | ~$3.33M | Based on current expectations and run rates for active and not started projects above the capability line
Budget Variance | ~$60k | Budget Variance is difference between RO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line Will be monitored throughout 2009 for reallocation to other RO projects Will reach out to other funding alternatives if additional funds are needed to support AMI efforts

## Slide 9: Final Financials for 2008
RO PPL Budget Activity | Amount | Notes/comments
Approved RO Capability Line Budget Funding | $3.63M | Current approved RO funding allocation Designates where the capability line falls $2.27M Released due to deferred projects (Originally $6.1M Approved) 194K Transferred to MO to cover the AMIT Study.
Final Spend of projects above the Capability Line | ~$2.76M | Based on current expectations and run rates for active and not started projects above the capability line
Budget Variance | ~$870k | Budget Variance is difference between RO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line Variance attributed to projects deferred to future years

## Slide 10: Questions / Contact
Heather Day
Market Operations Divisional Projects Organization
ERCOT
(512) 248-4171
hday@ercot.com