## Slide 1: PMO Update to PRS
Troy Anderson
ERCOT Program Management Office
March 19, 2009

## Slide 2: PMO Update - Agenda
  Q1 Unfunded Market Projects
    No unfunded market projects as of 3/12/2009
  2009 Project Funding Update
  Recent Project Implementations
    February 2009
  CEO Review Template (PRR799)

## Slide 3: PMO Update - Unfunded Project List
Unfunded Project List – Quarterly Update
  There are not any unfunded market projects at this time
    No change since last report (12/2008)

## Slide 4: 2009 Project Spending Update – 3/12/2009
CART | Initial Budget | Current Budget | Spending Forecast
CO | $ 1,145,000 | $ 2,322,000 | $ 2,968,115
IO | $ 4,995,000 | $ 3,495,000 | $ 3,492,389
MO | $ 520,000 | $ 520,000 | $ 439,242
RO | $ 3,390,000 | $ 3,390,000 | $ 4,365,219
SO | $ 1,350,000 | $ 1,350,000 | $ 1,348,051
Released but Not Yet Reallocated | $ 0 | $ 323,000 | $ 0
Subtotal | $ 11,400,000 | $ 11,400,000 | $ 12,613,016
Met Center Replacement | $ 20,000,000 | $ 20,000,000 | $ 19,848,617
Data Center Expansion | $ 6,750,000 | $ 6,750,000 | $ 6,720,263
Grand Total | $ 38,150,000 | $ 38,150,000 | $ 39,181,896
Minor Cap transferred from IO to CO
Adjustments in project forecasts
Advanced Metering final budget

## Slide 5: PMO Update - YTD 2009 Project Implementations
January 2009
  RO PR-70007_01 MarkeTrak Enhancements (SCR749)
  CO PR-80003_01 Employee Performance Management
  CO PR-80038_01 ACL Audit Exchange
  CO PR-80036_01 ERCOT / TRE Accounting Structure
http://www.ercot.com/content/meetings/finance_audit/keydocs/2009/0217/20090217_FA_Meeting_Materials.pdf (p. 83)
February 2009
  CO PR-60058_01 Microsoft Project Server Upgrade
http://www.ercot.com/content/meetings/finance_audit/keydocs/2009/0317/20090317_FA_Meeting_Materials.pdf (p. 44)

## Slide 6: PMO Update - CEO Review Template
See Word document