| SCR Number | 754 | SCR Title | WGRPP Forecasts Posted On Zonal TML |
| --- | --- | --- | --- |
| Impact Analysis Date |  | March 18, 2009 |  |
| Cost/Budgetary Impact |  | A project will be required to implement System Change Request (SCR) 754. This project will be in the $50k to $100k range. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Implementation of SCR754 will be completed in less than three months upon Board approval. |  |
| ERCOT Staffing Impacts (across all areas) |  | No additional FTEs needed. |  |
| ERCOT Computer System Impacts |  | Changes will be make to the Market Operating System (MOS) Market User Interface (MUI), Market Databases and Enterprise Data Warehouse (EDW) to make available the Wind-powered Generation Resource Production Potential (WGRPP) forecasts requested by this SCR. |  |
| ERCOT Business Function Impacts |  | No change to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impact to grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

N/A

Evaluation of Interim Solutions (e.g., manual workarounds)

N/A

Feasibility of Implementation

Impact on Resource Availability: None. Impact on Other Projects: None.

Comments