## Slide 1: 2010 Project Prioritization
Troy Anderson
ERCOT Program Management Office
April 2009

## Slide 2: 2010 Project Prioritization Schedule
April 2009
  CARTs develop draft 2010 project lists
    Request and incorporate input from the market
    5 year project forecast referenced and updated
May 2009
  Initial review at Market Subcommittee meetings
    MO - COPS (May 12)
    RO - RMS (May 13)
    SO - ROS, WMS (May 14 / May 20)
June 2009
  Approval by market subcommittees
    MO - COPS (June 9)
    RO - RMS (June 10)
    SO - ROS, WMS (June 11 / June 17)
    CO, IO, MO, RO, SO – PRS (June 18)
July 2009
  Approval by TAC (July 9)
  Available for F&A and Board review (July 21)

## Slide 3: 2010 Project Prioritization – Additional Elements
Enhanced Information on Funding and Project Prioritization Will Be Provided as We Move Through the Review and Approval Process
  Response to feedback from 2008 ERCOT survey
  If anyone has specific requests in this area please bring them forward
    tanderson@ercot.com
CBA Revision
  3rd generation version of form to be introduced
    Various enhancements identified over the past 2 years
    Includes highlighting if a project is due to a legislative or PUCT policy requirement
  Enhanced CBA training materials being developed

## Slide 4: 2010 Project Prioritization
Questions?