## Slide 1: March 2009 RO Projects Financial Overview Retail Market Subcommittee April 15, 2009 Heather Day Market Operations Division Projects Organization

## Slide 2: 2009 Projects

## Slide 3: Projects in Execution
PR80028_01 – Execution complete, expected to move to closing April 24, 2009.
PR80040_01 – Planned for migration to production on May 16, 2009.
Source | Committee | Prog Area | Source Doc | Project | Project No. | Current Status | 2009 Priority | 2009 Revised Budget Range
Market | RMS | RO/MO | HS3693 PUCT 34890 | Small Renewables/Distributed Generation - RMWG | 80028_01 | Execution | 0 - Previously Approved | <$25K
Market | RMS | RO | PUCT 34610 | Advanced Metering -Interim Solution for Settlement | 80027_01 | Execution | 0 - Previously Approved | $1M - 2M
ERCOT | RO | RO |  | TIBCO Siebel Integration | 80040_01 | Execution | 0-Previously Approved | $250k-$500k

## Slide 4: Projects in Planning
Notes: <number>
50061_01 Moved to ON Hold: Freed up approx. $120k, however not recommended for release by CART

## Slide 5: Projects in Initiation or Not Started
Source | Committee | Prog Area | Source Doc | Project | Project No. | Current Status | 2009 Priority | 2009 Revised Budget Range
Market | RMS | RO |  | Advance Metering Long Term Settlement Solution | 90007_01 | Not started | 1 - Critical | $250k - 500k
ERCOT | RO | RO |  | MarkeTrak Phase 3 | 80030_01 | Initiation | 2 - High | $100k-$250k
ERCOT | RO | RO |  | Retail Application Upgrades | 80031_01 | Initiation | 2 - High | $1M-2M
Market | RMS | RO | PUCT 34610 | Advanced Metering - Retail Market Interface | 90011_01 | Not started | 2 - High | $100k-$250k

## Slide 6: Projects Closing, Closed or Cancelled
Source | Committee | Prog Area | Source Doc | Project | Project No. | Current Status | 2009 Priority | 2009 Revised Budget Range
Market | RMS | RO | SCR749 | MarkeTrak Enhancements (Workflow & Reporting) | 70007_01 | Closing | 0 - Previously Approved | <$100k
Market | RMS | RO | SCR748 | Website Enhancements for ERCOT Outages PhII | 70006_02 | Closed | 0 - Previously Approved | <$50k
Market | RMS | RO | SCR745 | ERCOT Outage Evaluation PhII | 60006_01 | Closing | 0 - Previously Approved | <$50k
ERCOT | RO | RO |  | Paperfree and NAESB Transition to ISM formerly (EDW EAI Transition Phase 1 (including PaperFree & NAESB)) | 50061_02 | Cancelled | 2 - High | $100k-$250k

## Slide 7: Financial Overview as of 04/01/2009
RO PPL Budget Activity | Amount | Notes/comments
Approved RO Capability Line Budget Funding | $3.39M | Current approved RO funding allocation Designates where the capability line falls
Current Forecast Spend of projects above the Capability Line | ~$3.22M | Based on current expectations and run rates for active and not started projects above the capability line
Budget Variance | ~$17k | Budget Variance is difference between RO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line.

## Slide 8: Questions / Contact
Heather Day
Market Operations Divisional Projects Organization
ERCOT
(512) 248-4171
hday@ercot.com
Notes: <number>