| ERCOT Retail Client Services |  |  |
| --- | --- | --- |
| Event Description: MARS Conference Call Utilizing WebEx | Date: April 16, 2009 | Completed by: Dwight Page |
| Attendees: Kathy Scott (CENTERPOINT), Ed Echols (ONCOR), Calvin Opheim (ERCOT), Kyle Patrick (RELIANT), Kelly Brink (ERCOT), Jackie Ashbaugh (ERCOT), Catherine Meiners (ERCOT), , Jennifer Frederick (DIRECT), Johnny Robertson(TXU ENERGY), Kyle Miller(CENTERPOINT), Allan Burke (TNMP), Mary Zintera (RELIANT), Dwight Page (ERCOT), Craig Dillon (ERCOT), Jack Adams (ERCOT), Mike McCarty (ERCOT), David Gonzales (ERCOT), Heather Day (ERCOT), Sandra Tindall (ERCOT), Jim Lee (DIRECT ENERGY), Linda Massman (TXU ENERGY) |  |  |
| Summary of Event: |  |  |
| - Antitrust – Kathy Scott - Introductions – Kathy Scott - Discussed previous meeting notes – Kathy Scott. No changes to notes suggested. Notes will be posted as written. - Reviewed Meeting Agenda – Kathy Scott - Heather Day provided the Project Status Report – See Key Documents - TDSPs will send only 1 LSE file per zip file - Files to contain maximum of 50k transactions - Known risks and mitigation identified - Target Dates for Market Testing: October 12 – November 6, 2009 - Profile change will need to be submitted after go-live (11/14/2009) - If TDSPs interested in meeting with ERCOT personnel working on coding, contact Heather and she will arrange for individual TDSPs - Review and finalize Retail market Guide Revision Request – Sandra Tindall – See Key Documents - ONCOR suggested adding “or other file format” – Team did not accept suggestion - Removed F8 appendix – Layout will be on ERCOT.com - Sandra to finalize and submit so RMGRR can be considered at the May 13th Retail Market Subcommittee (RMS) meeting. See Key Documents - Team discussed coordination and challenges with the submission of the 814_20s Will discuss more in future meetings Adjournment -- Kathy Scott Future Agenda Topics: - Testing - 814_20s coordination Next Meeting Dates: - TBD |  |  |