## Slide 1: MARS Taskforce
COPS Update May 12, 2009
Notes: <number>

## Slide 2
Execution Milestones | Baseline Date | Status
Technical Architecture Complete | 05/15/2009 | On Schedule
Development Complete | 07/24/2009 | On Schedule
Detailed Designs Complete | 08/11/2009 | On Schedule
pTest Complete | 08/11/2009 | On Schedule
iTest Complete | 11/06/2009 | On Schedule
Market Test Complete | 11/06/2009 | On Schedule
Go Live | 11/14/2009 (off-cycle) | On Schedule
Go Live (Contingency Date) | 12/12/2009 | 
Stabilization Complete | 03/19/2010 | 
Project Complete | 05/21/2010 | 
Project 80027 for AMS
ERCOT’s Status Report
<number>
Notes: <number>

## Slide 3: Retail Market Guide Revision (RMGRR) 075
Advanced Metering Implementation Team (AMIT) Business Requirement
Requirement BR-004 Project 3 Interim Solution
<number>
BR-004 Business Requirement:
Ability for the TDSPs to provide non-VEE 15 minute ESIID KWH load and generation information daily for REPs on a day after basis through an FTP site. See TSK-128
Joint TDSP’s Comments:
Since TDSPs will be providing actual VEE data instead of RAW data on their Secure File Transfer Protocol (SFTP) sites, this will create a much longer process to complete than originally anticipated to ensure that all gaps are filled with either actual or estimated data along with manually resolving any exceptions in order for the TDSPs to provide settlement quality data to both CRs via the SFTP and ERCOT.
Notes: <number>

## Slide 4: Retail Market Guide Revision (RMGRR) 075
Advanced Metering Implementation Team (AMIT) Assumptions
April 27, 2009 2:34 PM
http://www.puc.state.tx.us/electric/projects/34610/AMITMtg042009/Assumptions_Project_2_Web_Portal.pdf
<number>
Notes: <number>

## Slide 5: Retail Market Guide Revision (RMGRR) 075
To provide documented support for Assumption A-025.P2 Web Portal concerning “The TDSP provided FTP site is an interim solution available until the Host is able to provide this FTP service after the implementation of the web portal”.
Joint TDSPs request that the following two clarification be included into RMGRR075 section:
  7.15.3 Posting Data to TDSP FTP Site
    TDSPs will provide on their FTP site settlement quality interval data no later than 11:00 PM CPT of the next calendar day using the ERCOT specified file format (Section 9, Appendix F7, - File Layout for ERCOT Specified File Format) for each Electric Service Identifier (ESI ID) with a provision AMS meter. Competitive Retailers (CRs) will access the TDSP's FTP site to retrieve the daily fifteen (15) minute interval data associated with a provisioned AMS meter for their ESI IDs.
    TDSPs will discontinue posting interval data to their FTP sites after this functionality is available on the Common Web Portal for Competitive Retailers (CRs) to retrieve.
<number>
Notes: <number>

## Slide 6: MARS TF Request COPS Endorsement
Retail Market Guide Revision Request (RMGRR075)
  Adds New Section 7.15 “Advanced Meter Interval Data File Format and Submission”
    File layout and data requirements for ERCOT Specified File Format for both ERCOT and TDSP’s FTP sites
    Process for TDSPs to post files to their FTP site for CR downloads or transmit files via NAESB to ERCOT
    File Naming Convention
    Documented file size limitations for files sent to ERCOT will contain no more than 50,000 transactions
<number>
Notes: <number>

## Slide 7: Next Steps for MARS
Discuss and develop a transition plan to manage high volumes of 814_20s to change load profiles for AMS Provisions meters following ERCOT’s Project 80027 system implementation
  Next meeting planned for June 9th following COPS, if COPS will adjourn at noon.
Discuss action item from RMS concerning file format currently used by TDSPs to communicate their AMS installations.
Continue to update RMS and COPS on the progress of Project 80027 Market Interim Settlement Solution for AMS meters.
<number>
Notes: <number>

## Slide 8: Questions?
<number>
Notes: <number>