| PRR Number | 805 | PRR Title | Adding POLR Customer Class and AMS Meter Flag to the Database Query Function on the MIS |
| --- | --- | --- | --- |
| Impact Analysis Date |  | May 13, 2009 |  |
| Cost/Budgetary Impact |  | $50k to $100k |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | The requirements of this Protocol Revision Request (PRR) will be completed as a project. ERCOT anticipates initiating a project in Quarter 4, 2009 with an expected delivery in Quarter 1 or Quarter 2 of 2010. Note: The resources required for PRR805 development are also working on the nodal project. ERCOT is currently reviewing the resource availability for all zonal projects, including this PRR. Therefore, it is not possible to affirmatively commit to a specific delivery time-frame at this time. |  |
| ERCOT Staffing Impacts (across all areas) |  | No additional full-time equivalents (FTEs) needed. Since resources required for PRR 805 development are also working on the nodal project, schedule management will be utilized so as not to impact nodal timelines. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems will be impacted: Texas Market Link (TML) (Retail Application), Information Services Master (ISM), TIBCO, and Retail Application Programmatic Interface (API). |  |
| ERCOT Business Function Impacts |  | Existing business processes can accommodate this revision request. |  |
| Grid Operations & Practices Impacts |  | None. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

N/A

Evaluation of Interim Solutions (e.g., manual workarounds)

N/A

Feasibility of Implementation

Impact on Resource Availability: Impact on Other Projects: (See note above)

Comments

ERCOT will utilize RO CART project PR 90011_01: Advanced Metering - Retail Market Interface, Priority 2, Rank 32, to deliver this project.