## Slide 1: R.M.S UPDATE
6/2/2009
Notes: <number>

## Slide 2: Voting Items
RMGRR072, Clarification that ESI ID Count is for Active REP of Record in the CBCI File
  APPROVED: TAC Endorsement Required
RMGRR073, Mass Transition of ESI ID Due to Acquisition
  APPROVED: TAC Endorsement Required
RMGRR074, Texas Data Transport Working Group and Market Metrics Working Group Merger
  APPROVED: TAC Endorsement Required
RMGRR075, Advanced Meter Interval Data File Format and Submission
  APPROVED: Impact Analysis at RMS in June
PRR805, Adding POLR Customer Class and AMS Meter Flag to the Database Query Function on the MIS
  APPROVED: RMS endorsed this PRR
Texas Market Test Plan
  APPROVED:
Notes: <number>

## Slide 3: Subcommittee Update
2010 PPL
MarkeTrak
  New MTTF Leadership
Task 145 Update
  Meeting 5/28/09
POLR Rule Update (Project 35769)
  TEXAS SET Discussing Impacts
Expedited Switching Update (Project 36536)
  Approved at June 2nd PUCT Open Meeting
Notes: <number>

## Slide 4
Execution Milestones | Baseline Date | Status
Technical Architecture Complete | 05/15/2009 | On Schedule
Development Complete | 07/24/2009 | On Schedule
Detailed Designs Complete | 08/11/2009 | On Schedule
pTest Complete | 08/11/2009 | On Schedule
iTest Complete | 11/06/2009 | On Schedule
Market Test Complete | 11/06/2009 | On Schedule
Go Live | 11/14/2009 (off-cycle) | On Schedule
Go Live (Contingency Date) | 12/12/2009 | 
Stabilization Complete | 03/19/2010 | 
Project Complete | 05/21/2010 | 
MARS TF Update
Notes: <number>