## Slide 1: May 2009 MO Projects Financial Overview Commercial Operations Subcommittee June 9, 2009 Hope Parrish Market Operations Division Projects Organization

## Slide 2: Agenda
Overview of project status on MO 2009 PPL
Current 2009 Financials
Approve 2010 MO PPL

## Slide 3: 2009 Projects

## Slide 4: Financial Overview as of 06/01/2009
MO PPL Budget Activity | Amount | Notes/Comments
Approved MO Capability Line Budget Funding | $520k | Current approved MO funding allocation Designates where the capability line falls
Current Forecast Spend of projects above the Capability Line | ~$1.08M | Based on current expectations and run rates for active and not started projects above the capability line Current Forecast for 2009 on ILM is expected to be $1.079M.
Budget Variance | ~($560k) | Budget Variance is difference between MO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line Will obtain funding from other CARTs to support ILM efforts (IO CART, etc.) as this is a critical need project. This request will come at the Planning end date.

## Slide 5
2010 PPL Prioritization

## Slide 6: 2010 PPL Prioritization – COPS Goals
WebEx with COPS – Apr 30 10-11am (Complete)
Process Kick off at COPS – May 12 (Complete)
ERCOT Draft Project Charters, CBA and submit –(Complete)
ERCOT Draft TCE for projects – May 15 (Complete)
Review and finalize Draft Charter, CBA, and TCE week of May 29 (Complete)
Approve 2010 MO PPL – June 9 COPS Meeting

## Slide 7: Questions / Contact
Hope Parrish
Market Operations Divisional Projects Organization
ERCOT
(512) 248-6522
hparrish@ercot.com
Notes: <number>