## Slide 1: QSE Managers Working Group
Meeting Notes
9 June, 2009
Report to WMS
17 June, 2009
David Detelich - Chairperson

## Slide 2: QSE Managers Working Group Topics
SCR754 WGRPP Forecast progress
WGRPP Forecast accuracy analysis - update
PRR776 & PRR803 Implementation update
PR-90020 OOME Reliability Tool
Nodal ICCP handbook draft NOGRR (vote)
Real Time Production Potential PRR811 & OGRR223.
Wind Generation Nodal Issues – White Paper by Walter Reid
NOGRR025 Monitoring Program - Review Protocol Section 8

## Slide 3: SCR754 WGRPP Forecast progress
M-D042309-01 Implementation of SCR 754, Wind Generation Forecast transfer using XML query
Forecasts are on the MOTE
ERCOT and some companies have queried the forecasts
migration to production, slated for the second half of June, 2009

## Slide 4: WGRPP Forecast accuracy analysis
MET data
  Data from 30+ towers being used
  AWS Truewind using historical data to correlate power curves
  Request an update from AWS on MET data handling process
Accuracy report shows a slight movement to 80% forecast –
  WGRPP is updated for turbine availability
  Review in regard to NSRS quantity requirements
Wind workshop on June 26th
QMWG request an Ancillary Methodology workshop

## Slide 5: PRR776 & PRR 803 Implementation status
No operational issues from PRR776
PRR 803
  Testing July 1 to September 30
  QSE’s to respond to Market Notice of May 18th
  All QSE’s required to attest compliance by September 30th
  October 29 implementation date

## Slide 6: PR-90020 OOME Reliability Tool
OOME Reliability Tool was initiated to enhance the OOME tool to send electronic OOME deployments to sets of units
This project will also address a limitation of the Market Operating System in utilizing additional MWs above or below a unit-specific deployment instructed level
Implementation - September 3rd.
On the PPL on the SO tab

## Slide 7: Balancing Deployment Example for OOMed Unit
Email from Robert Staples
Balancing available from this unit will come from the first MW on the price curve as opposed to the last MW on the price curve.
MP’s expressed concern over this as the bid curve may not match the costs of the remaining capacity

## Slide 8: Nodal ICCP handbook
Draft NOGRR to move the change control to the Nodal Operating Guides
Vote

## Slide 9: Real Time Production Potential
PRR811 & OGRR223 – QMWG again recommends tabling
Data mining in process from multiple Wind Resource companies – data to be presented in July
Research applies to Nodal concerning the real time HSL requirement
QMWG to recommend data calculation method
QMWG requests ERCOT to provide a description of how it will use the data

## Slide 10: Wind Generation Nodal Issues
White Paper by Walter Reid
QMWG discussed issues and reviewed recommendations
Walter Reid to draft PRR language

## Slide 11: NOGRR025 Monitoring Program
Assignment – review Nodal Protocol Section 8
  8.1.1.3 QSE Ancillary Service Capacity Compliance Monitoring
  8.1.1.4 QSE Ancillary Service Energy Deployment Monitoring Criteria
Deferred for PUC/TRE Workshop
QMWG will review recommendations and NPRR’s

## Slide 12: Next meeting
Next Meeting: July 7, 2009
Topics
  Wind Resource RPP data
  Nodal Ancillary Performance Metrics