MITTF Meeting Notes

July 16, 2009

DNP

What would it take to eliminate the 2 days advanced notice requirement?

TDSPs would have to bifurcate DNP orders as they came in and this would require programming changes.

Action Item:  TDSPs are going to do initial internal assessments of creating an AMS pathway for DNP orders that would eliminate the need for 2 business days advanced notice.

Market Documentation:  TDSP Tariff, RMG and possibly a new TX SET code in the 650_02 response to indicate that the order could not be completed as requested and will be delayed for some reason i.e. AMS system outage etc…

Open Issue:  What is the value of adding a 650_02 response code for delayed AMS DNP?  Should this be a requirement?

3 Day Field Completion Window

Oncor has already started completing AMS DNPs on Day 1.  Orders are routed for manual remote DNP.  Goal is to automate the DNP/RNP process for AMS in ~Jan. 2010.

CNP will start automated AMS DNP/RNP on August 1, 2009.  If remote switch fails, orders will be routed to the field after several retry attempts.

Weekends and Holidays: If DNP/RNP are automated processes at the TDSP, why restrict them to business days?  Tariff prohibits DNP on Holiday or day prior to a Holiday.  TDSPs do not currently staff for weekends to address potential exceptions that may fail out of the automated processes.

Action Item:  Christine W. is going to research whether the Rules prohibit DNP on weekends or the day prior to a weekend.

Possible Complications: Performance Measures and the 3-day Field Completion window are based on business days.  This may not be a problem if revisions to allow weekend DNPs are worded carefully.

Market Documentation:  RMG could be changed first with tariff revision to follow.

Reconnect

Oncor has committed to 1-hour reconnection for AMS Pre-Pay orders, as identified by the “05” code in the 650_01, effectively immediately.  AMS reconnects that are not Pre-Pay will stay on the existing timeline with legacy metered Reconnects.

CenterPoint has committed to 1-hour reconnection for all AMS reconnects and will not refer to the “05” code in the 650_01.

Current tariff allows that reconnects received by the TDSP after 2pm can be executed as late as the end of the TDSP’s next field operational day.  REPs and PUCT Staff expressed desire for shortening this timeline commitment and collapsing Standard and Priority reconnects into a single category.  A potential target was discussed of 2-hr reconnect between 6am and 11pm for all AMS premises on business days and potentially weekends too.

Action Item:  TDSPs are going to discuss internally what their expected system performance is for AMS reconnects and improved timeline commitments such as the potential target of 2-hr reconnect between 6am and 11pm for all AMS premises on business days and potentially weekends too.

Move-in / Move-out

Current tariff provides for 2-day advanced notice for both MVI and MVO.  Can we eliminate or reduce the current practice of 2-day advance notice and “scooching”?

Action Item:  Christine, REPs and TDSPs are all going to research their positions on whether the 2-day notice period can be eliminated (or reduced) for AMS premises without requiring a change to the TDSP tariff.

Switch

What would it take to enable same-day or next-day switching by request?  i.e. Self-selected switch date of today or tomorrow for AMS premises.  Currently, self-selected switch is limited to the First Available Switch Date (3 business days from the date that ERCOT processes the switch request).  Removing this limitation would require changes to the current MIMO Stacking logic at ERCOT.

Action Item:  ERCOT (Dave M.) to evaluate impacts to Stacking Rules of permitting a same-day or next-day switch.

Action Item:  Christine to evaluate how passionate the PUCT is about enabling same-day switching.

Future Meetings:  The next two meetings will be scheduled for August 5th and August 26th.  Watch for an announcement to the MITTF distribution list.