| Event Summary |  |  |
| --- | --- | --- |
| Event Description: MITTF Meeting Notes | Date: 08/05/2009 | Completed by: Craig Dillon |
| Attendees: In-Person Attendance. Kyle Patrick; Reliant. Johnny Robertson; TXU. Jay Foliano; Accenture. Ronnie Puckett; Oncor. Kevin Harris; Oncor. Randall Schmidt; Oncor. Kathy Scott; Centerpoint. Eric Goff; Reliant. Rob Bevill; Green Mountain. Christine Wright; PUCT. Craig Dillon; ERCOT. David Michelsen; ERCOT. PHONE ATTENDANCE. Robert; AEP.. |
| ***Items with RED font are actions items and are compiled in the “Action Items” section at end of document*** ##### Agenda 1.; Antitrust Admonition and Introductions; Rob Bevill; 9:30 a.m.. 2.; Agenda Review, Scope Review and Discussion; Rob Bevill. 3.; Review Tables Prepared by ERCOT of Information Currently Contained in TX SET Transactions - ERCOT (Dave M) was going to work on revising the original document to reduce the amount of information and to increase usability to the MITTF. - The original version will be retained by ERCOT and possibly posted to the TX SET webpage as a reference document table of what info exists in each TX SET transaction.; D Michelson; 10:00 a.m.. 4.; Point-to-Point Service Orders (Disconnect/Reconnect) I. Disconnect for Non-Pay · 2-day advanced notice period · Action Item: TDSPs are going to do initial internal assessments of creating an AMS pathway for DNP orders that would eliminate the need for 2 business days advanced notice. · 3-day window to execute the order · Action Item: Christine W. is going to research whether the Rules prohibit DNP on weekends or the day prior to a weekend. II. Reconnect · 2-hour reconnects for all AMS premises? · Action Item: TDSPs are going to discuss internally what their expected system performance is for AMS reconnects and improved timeline commitments such as the potential target of 2-hr reconnect between 6am and 11pm for all AMS premises on business days and potentially weekends too.; Open Discussion; 10:30 a.m.. LUNCH. 5.; III. Registration Orders (Move-in, Move-out, Switch) · Same-day if received by 2pm? · MVI · MVO · Action Item: Christine, REPs and TDSPs are all going to research their positions on whether the 2-day notice period can be eliminated (or reduced) for AMS premises without requiring a change to the TDSP tariff. · Switch · Action Item: ERCOT (Dave M.) to evaluate impacts to Stacking Rules of permitting a same-day or next-day switch. · Action Item: Christine to evaluate how passionate the PUCT is about enabling same-day switching.; Open Discussion; 2:30 p.m.. 6.; Future Meeting Dates; 4:00 p.m.. 7.; Adjourn. ##### NOTES: - Review Tables Prepared by ERCOT of Information Currently Contained in TX SET Transactions – Dave Michelsen - Currently posted to last MIITF meeting. - Reviewed 814_01 spreadsheet posted in current meeting page. - Discussed segments needing manual entry (user input fields) - Data in red needs to be maintained regardless of transport method - Name is in 3 times for typical switch due to required segments due to EDI - Many segments are not required if you have a signature - Name - Date/time stamps - Recipient data - Redundant data in header, footer and inside data - LIN data contingent on other EDI fields – not always necessary but is placeholder. - Rob Bevill – next step – do a similar process for every transaction - Similar to CBCI file (Kyle Patrick) - Recommended use similar format to 814_01 discussed in meeting for other transaction types - Rob – should make lists for MVI, MVO and all “pieces” of transaction for future requirements - Johnny – although example is redundant, but on commercial redundancy will not be an issue (different contacts) - *** Action Item – Dave Michelsen - Recommended examples of residential and commercial – include all “steps” of a transaction (01, 02, etc) *** - Point-to-Point Service Orders (Disconnect/Reconnect) - Kathy – unable to change 2 business day notification for AMS vs. non-AMS. Would require programming changes that cannot be done at this time. - Tariff states required to give 2 business days notice regardless of meter type - Jennifer Frederick – in future, what are plans for accommodating this (vs now)? - Christine (PUC) – need to evaluate processes and resources to determine what can be done and when to accommodate this. e - Jennifer – will have to have 2 processes – AMS and non-AMS - Christine – expect in future to be able to “push a button” and have it happen immediately. - Ronnie (Oncor) - some AMS meters and some non-AMS. If DNP comes today worked AMS. Next year that will be automated. Non-AMS truck dispatched. Major changes needed. Entire front-end system will have to change not just for DNP, but for everything. - Due to contractual obligations, Oncor cannot accommodate for 4 years. - Christine – need to prepare, review costs, etc. MDM and CIS were merged for pre-AMS world. The way it is set up now negates benefit of AMS. Costs are expected. - Ronnie – need to review as a whole, not piecemeal. - Jay –agreed – review as a whole. - Ronnie – resource constraints are an issue - Christine – how many DNPs in a month? - Ronnie – 12k 650’s in a month (approx) - Oncor currently able to DNP AMS meters on day 1 – semi-manual process requiring a button push. Automation is next step - Rob – REPs will have to make system changes to accommodate AMS separately from non-AMS. - Kathy-need requirements so can determine timeframes - Rob – need to edit/review “wish list” to ensure granularity - Reviewed wish list - Propose – wrap up before lunch - Next meeting 8/26. - Christine – can reschedule if need more time (couple of weeks) - Christine – 483 – can you execute at night/weekends/holidays? 24.43f (1,2) would require rule change. Currently states “shall not request DNP on holiday or weekend, day preceding unless REP is available on that day to take payments.” ** will send verbiage to group** current rule allows DNP on holiday/weekend if REP can take payments on that day. - Rob – edited wish list - ***plan to discuss on September** - Registration Orders (Move-in, Move-out, Switch) - MPs can exceed tariff requirements. - Reviewed D Michelsen’s PPT presentation (MITTF_080509) |
| Action Items / Next Steps: |  |  |
| - Dave Michelsen - Recommended examples of residential and commercial – include all “steps” of a transaction (01, 02, etc) - Christine – 483 –**send verbiage regarding nights/holidays (MVI/MVO/DNP/SWITCH) to group** - ALL – review wish list and send in edits/recommendations to group prior to next meeting |  |  |