## Slide 1: August 2009 MO Projects Financial Overview Commercial Operations Subcommittee August 11, 2009 Heather Day Market Operations Division Projects Organization

## Slide 2: Agenda
Overview of project status on MO 2009 PPL
Current 2009 Financials
Review 2010 PPL as endorsed by TAC on 08/06/2009
Notes: <number>

## Slide 3: 2009 Projects

## Slide 4: Financial Overview as of 08/01/2009
MO PPL Budget Activity | Amount | Notes/Comments
Approved MO Capability Line Budget Funding | $520k | Current approved MO funding allocation Designates where the capability line falls
Current Forecast Spend of projects above the Capability Line | ~$1.04M | Based on current expectations and run rates for active and not started projects above the capability line Current Forecast for 2009 on ILM is expected to be $1.079M.
Budget Variance | ~($520k) | Budget Variance is difference between MO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line Will obtain funding from other CARTs to support ILM efforts (IO CART, etc.) as this is a critical need project. This request will come at the Planning end date.

## Slide 5
2010 Project Priority List – TAC Endorsed

## Slide 6: Evolution of 2010 Project Priority List

## Slide 7: 2010 Project Priority List – Considerations
Nodal delivery is the focus of the organization in 2010
Zonal projects are limited to:
  Critical projects
  Completion of projects already executing
  Records management project
On May 1, 2010, production and testing environments will be locked down to reduce risk during the months preceding Nodal implementation
Resource constraints between Nodal and other efforts must be limited as much as possible
One project added by TAC on 8/6/09
  PRR805 – Add AMS Meter Flag to Database Query Function on MIS
  $50k Retail Operations project

## Slide 8: 2010 Project Priority List - Funding Review
2010 Project Budgets and Project Counts by Program Area
Program Area | Budget Request | Projects Started in 2008/2009 | New 2010 Projects
CO | $ 1,150,000 | 3 | 2
IO | $ 1,450,000 | 0 | 3
MO | $ 1,500,000 | 1 | 0
RO | $ 1,900,000 | 3 | 1
SO | $ 150,000 | 2 | 0
Subtotal | $ 6,150,000 | 9 | 6
Met Center (CO) | $ 31,900,000 | 1 | 0
Data Center Refresh (IO) | $ 7,500,000 | 0 | 6
Minor Cap (CO) | $ 750,000 | 0 | 1
Grand Total | $ 46,300,000 | 10 | 13

## Slide 9: Questions / Contact
Heather Day
Market Operations Divisional Projects Organization
ERCOT
(512) 248-4171
hday@ercot.com
Notes: <number>