## Slide 1: August 2009 RO Projects Financial Overview Retail Market Subcommittee August 12, 2009 Heather Day Market Operations Division Projects Organization

## Slide 2: Agenda
Overview of project status on RO 2009 PPL
Current 2009 Financials
Review 2010 PPL as endorsed by TAC on 08/06/2009

## Slide 3: 2009 Projects

## Slide 4: Projects in Execution
PR80031_01 – Gated to Execution on June 30, 2009

## Slide 5: Projects in Planning
PR90024_01 – Initiated on June 5 and gated to Planning on June 29, 2009.
Notes: <number>

## Slide 6: Projects in On Hold or Not Started

## Slide 7: Projects Closing, Closed or Cancelled

## Slide 8: Financial Overview as of 08/01/2009
RO PPL Budget Activity | Amount | Notes/comments
Approved RO Capability Line Budget Funding | ~$4.09M | Current approved RO funding allocation Designates where the capability line falls
Current Forecast Spend of projects above the Capability Line | ~$4.02M | Based on current expectations and run rates for active and not started projects above the capability line
Budget Variance | ~$70k | Budget Variance is difference between RO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line.

## Slide 9
2010 Project Priority List – TAC Endorsed

## Slide 10: Evolution of 2010 Project Priority List

## Slide 11: 2010 Project Priority List – Considerations
Nodal delivery is the focus of the organization in 2010
Zonal projects are limited to:
  Critical projects
  Completion of projects already executing
  Records management project
On May 1, 2010, production and testing environments will be locked down to reduce risk during the months preceding Nodal implementation
Resource constraints between Nodal and other efforts must be limited as much as possible
One project added by TAC on 8/6/09
  PRR805 – Add AMS Meter Flag to Database Query Function on MIS
  $50k Retail Operations project

## Slide 12: 2010 Project Priority List - Funding Review
2010 Project Budgets and Project Counts by Program Area
Program Area | Budget Request | Projects Started in 2008/2009 | New 2010 Projects
CO | $ 1,150,000 | 3 | 2
IO | $ 1,450,000 | 0 | 3
MO | $ 1,500,000 | 1 | 0
RO | $ 1,900,000 | 3 | 1
SO | $ 150,000 | 2 | 0
Subtotal | $ 6,150,000 | 9 | 6
Met Center (CO) | $ 31,900,000 | 1 | 0
Data Center Refresh (IO) | $ 7,500,000 | 0 | 6
Minor Cap (CO) | $ 750,000 | 0 | 1
Grand Total | $ 46,300,000 | 10 | 13
Notes: <number>

## Slide 13: Questions / Contact
Heather Day
Market Operations Divisional Projects Organization
ERCOT
(512) 248-4171
hday@ercot.com
Notes: <number>