## Slide 1: ERCOT SLA Exception Request
COPS
September 2009
Trey Felton
IT Account Manager

## Slide 2: PR80031 Retail Application Upgrade SLA Exception Request
August deployment of PR80031 was postponed – testing was not completed
  SLA Exception was previously amended/approved by COPS/RMS to begin/finish 6 hours early
ERCOT requests an SLA Exception to deploy this Release during the on-cycle September Release Window, shifted to begin 6 hours earlier.
Market Participants utilizing NAESB to send/receive transactions to/from ERCOT will NOT be able to send/receive transactions to/from ERCOT during the outage. This includes all retail transactions.
867 transactions will NOT be forwarded during the outage.
997 Functional Acknowledgements will NOT be sent during the outage.
Components of the TML and Commercial API will NOT be available including:
  Find ESI ID / Find Transaction
  Submit Transactions
  USA Functionalities
  Report Explorer, including , Reports, Extracts, Invoices, Settlement Statements
  Extract Scheduler
  Web Services Data Requests
ERCOT Internet Services will NOT be available, including but not limited to:
  ERCOT.com – www.ercot.com
  MarkeTrak - https://marketrak.ercot.com:8443/tmtrack.dll
  TCR - https://tcr.ercot.com
  Texas Renewables – www.texasrenewables.com
MOS, Scheduling API, MOSTML, MOSPUBLIC, and Outage Scheduler will not be affected as there will be a DNS failover from Taylor to Austin

## Slide 3: PR80027_01 Advanced Metering Solution
PUCT has mandated Advanced Metering Solution (AMS) be in place by January 2010.
  ERCOT plans to migrate PR80027 Advanced Metering – Interim Settlement Solution to production on 11/14/2009
  December Release Window (12/12) is our contingency date
  There is currently no scheduled Release Window for November due to Thanksgiving Holidays
ERCOT requests an SLA Exception on Saturday, November 14th, from 8am through 8pm.
  Impacts to market
    Find ESIID and Find Transaction will be unavailable
    814_20s (ESI ID Create/Maintain) will be held
      No other impacts to transaction processing
    All other services will be available
    Production Verification will occur Sunday, November 15th, during the normal 8am to 8pm planned maintenance window, although we do not anticipate any impact to the market