## Slide 1: PMO Update to PRS
Troy Anderson
ERCOT Program Management Office
September 17, 2009

## Slide 2: PMO Update - Agenda
  2010 Project Prioritization
    Approval Update
  2009 Project Spending Forecast
    As of 9/4/2009
  Q3 Unfunded Projects Report
  Recent Project Implementations
    August 2009
  CEO Review Form Revision

## Slide 3: Revised 2010 Project Prioritization Schedule
April 2009
  CARTs develop draft 2010 project lists
May 2009
  Initial review at Market Subcommittee meetings
    MO - COPS (May 12)
    RO - RMS (May 13)
    SO - ROS, WMS (May 14 / May 20)
June 2009
  Approval by market subcommittees
    MO - COPS (June 9)
    RO - RMS (June 10)
    SO - ROS, WMS (June 11 / June 17)
July 2009
  Approval by PRS
    CO, IO, MO, RO, SO (July 23)
August 2009
  Approval by TAC (August 6)
September 2009
  Available for F&A and Board review (September 15)

## Slide 4: 2010 Project Priority List / Funding Level Review
2010 Project Budgets and Project Counts by Program Area
Program Area | Budget Request | Projects Started in 2008/2009 | New 2010 Projects
CO | $ 1,150,000 | 3 | 2
IO | $ 1,450,000 | 0 | 3
MO | $ 1,500,000 | 1 | 0
RO | $ 1,900,000 | 3 | 1
SO | $ 150,000 | 2 | 0
Subtotal | $ 6,150,000 | 9 | 6
Met Center (CO) | $ 31,900,000 | 1 | 0
Data Center Refresh (IO) | $ 7,500,000 | 0 | 6
Minor Cap (CO) | $ 750,000 | 0 | 1
Grand Total | $ 46,300,000 | 10 | 13

## Slide 5: 2009 Project Spending Update – 9/4/2009
CART | Initial Budget | Current Budget | Spending Forecast
CO | $ 1,145,000 | $ 2,106,382 | $ 2,575,523
IO | $ 4,995,000 | $ 2,791,000 | $ 2,813,980
MO | $ 520,000 | $ 520,000 | $ 509,902
RO | $ 3,390,000 | $ 4,092,982 | $ 4,033,287
SO | $ 1,350,000 | $ 1,350,000 | $ 857,768
Released but Not Yet Reallocated | $ 0 | $ 139,636 | $ 0
Subtotal | $ 11,400,000 | $ 11,000,000 | $ 10,790,460
Met Center Replacement | $ 20,000,000 | $ 20,000,000 | $ 19,676,368
Data Center Expansion | $ 6,750,000 | $ 6,200,000 | $ 6,198,309
Grand Total | $ 38,150,000 | $ 37,200,000 | $ 36,665,137
Adjustments in project forecasts
Funding for Add’l Minor Cap Items

## Slide 6: PMO Update - Unfunded Project List
Unfunded Project List – Quarterly Update
  There are not any unfunded market projects at this time
    No change since last report (6/2009)
    PRR799 process is limiting additions to the PPL as Nodal delivery approaches
    “Unfunded” does not include Parking Lot items (Priority 9)
  PRR821 Update of Section 21, Process for Protocol Revision
    The edits suggested by this PRR eliminate the quarterly unfunded projects reporting requirement
    Section 21.9

## Slide 7: PMO Update - YTD 2009 Project Implementations
January 2009
  RO PR-70007_01 MarkeTrak Enhancements (SCR749)
  CO PR-80003_01 Employee Performance Management
  CO PR-80038_01 ACL Audit Exchange
  CO PR-80036_01 ERCOT / TRE Accounting Structure
http://www.ercot.com/content/meetings/finance_audit/keydocs/2009/0217/20090217_FA_Meeting_Materials.pdf (p. 83)
February 2009
  CO PR-60058_01 Microsoft Project Server Upgrade
http://www.ercot.com/content/meetings/finance_audit/keydocs/2009/0317/20090317_FA_Meeting_Materials.pdf (p. 44)
March 2009
  CO PR-70046_01 SEM Enhancement
  IO PR-80026_01 Enterprise Visibility
http://www.ercot.com/content/meetings/finance_audit/keydocs/2009/0422/20090422_FA_Meeting_Materials.pdf (p. 69)

## Slide 8: PMO Update - YTD 2009 Project Implementations
April 2009
  None
May 2009
  CO PR-80016_01 Security Configuration Management
  RO PR-80040_01 TIBCO Siebel Integration Enhancements
http://www.ercot.com/content/meetings/finance_audit/keydocs/2009/0616/20090616_FA_Meeting_Materials.pdf (p. 25)
June 2009
  IO PR-80044_01 Tape Hardware Backup Replacement
    Replacement of aging tape backup system
    Enhanced speed and capacity; power and space reduction in data center
  SO PR-90022_01 Zonal AWS Wind Gen Forecast for QSEs
    SCR754 / PRR763
    Replace ERCOT email delivery of AWS forecast to QSEs with a more secure and programmatic mechanism

## Slide 9: PMO Update - YTD 2009 Project Implementations
July 2009
  CO PR-70034_01 Vendor Contract Information Database Enhancements
    Phase 2 of an effort to allow better management and reporting of vendor contracts by ERCOT’s Legal Department
  CO PR-80042_01 Cyber-Security Project
    Upgrade and enhance ERCOT cyber-security capability
  CO PR-90023_01 Single Time Entry
    Eliminate dual entry of project time reporting into project management system and time reporting system
August 2009
  CO PR-80016_01 Cyber-Security Project
    Upgrade and enhance ERCOT cyber-security capability
  RO PR-90024_01 POLR Rule and Expedited Switch
    Expedited Switch portion of project implemented on 8/16
    Effective 10/24/09, the switch cancellation and notification window is shortened from 5 business days to 2 business days prior to Scheduled Meter Read Date

## Slide 10: PMO Update - CEO Review
Seeking Market Input on Revisions to CEO Review Form
  ERCOT has caught up with the backlog of CEO review items and is staying current with new revision requests
  Having performed over 100 CEO reviews, we have found ways to more efficiently capture input and suggest an opinion to the CEO
  The revised form leverages the current method used to develop the ERCOT CEO opinion
  Summary of revisions
    Combining check box input sections into a single section
    Limiting COO/CTO/CIO sections to suggested position statements
    Applying miscellaneous edits to enhance clarity
  Form is still undergoing internal review
  Draft revision will be provided to PRS prior to 9/17 meeting