CRR:

Transmission Congestion Rights (TCR) to Congestion Revenue Rights (CRR) Transition Plan v1.03

This is a living document. Its contents were discussed with relevant parties and approved by WMS, TPTF and TAC. Based on future developments, details of this document will be further refined.

V 1.03

June 16, 2009

Revision History

| Document Revisions |  |  |  |
| --- | --- | --- | --- |
| Date | Version | Description | Author(s) |
| 07/31/2007 | 0.01 | Drafted from Terry’s initial thoughts. | CRR |
| 08/07/2007 | 0.02 | After feedback from Terry/Beth. | CRR |
| 08/21/2007 | 0.03 | After discussion meetings with Rich Carey (TCR), Cheryl Yager/Srini S/Vanessa Spells (Credit). | CRR |
| 09/06/2007 | 0.04 | After comments from Bill Barnes (Settlements) and Finance | CRR |
| 09/07/2007 | 0.05 | After comments from Shawna. | CRR |
| 09/12/2007 | 0.06 | After final comments from Beth/Terry, Bill Barnes, Cheryl Yager. | CRR |
| 09/19/2007 | 0.07 | Received approval from WMS for Plan A and refund methodology option 1. | CRR |
| 10/09/2007 | 0.99 | Received approval from TPTF for Plan A and refund methodology option 1. Also incorporated language edits from Legal (C Seely). No changes to content were made. | CRR |
| 11/1/2007 | 1.0 | Received approval from TAC for Plan A and refund methodology option 1. Included small edits (“TCR” to “PCR/TCR”) and removed refund methodology option 2. | CRR |
| 07/15/2008 | 1.01 | Updated based on changes to the Proposed method of refunding annual TCR/PCR revenues as described in PRR743, and change deferment of the Texas Nodal Market Implementation Date. | CRR |
| 10/16/2008 | 1.02 | Added equal sign to formula, per Luminant comment | CRR |
| 6/16/2009 | 1.03 | Revised settlements calculation to include TCRs awarded for the month following the month of Texas Nodal Market Implementation, per TPTF comments receive on 10/29/2008 In addition, PRR802 alignments is provided in this version. | CRR |

Table of Contents

1	Overview	4

1.1	Objectives	4

1.2	Supporting documentation	4

2	Proposed method of refunding annual TCR/PCR revenues	4

3	Appendix	6

3.1	Market Readiness Criteria	6

# Overview

## Objectives

This document is intended to describe the plan(s) for transitioning from the Zonal Transmission Congestion Rights (TCR) market to the Nodal Congestion Revenue Rights (CRR) market.  In particular, this document includes the proposed method for refunding TCR/Pre-assigned Congestion Rights (PCR) annual auction revenues.

Development of this plan will involve the following Nodal projects:  CRR, Credit Monitoring and Management (CMM) and Settlements, and relevant ERCOT staff of the Zonal TCR/Settlements departments. This Plan will be presented for approval to Wholesale Market Subcommittee (WMS), Texas Nodal Transition Plan Task Force (TPTF), Technical Advisory Committee (TAC) and the Nodal Readiness Team.

This document will fulfill the Market Readiness Criteria “CRR2 – Develop TCR to CRR Transition Plan” (see appendix for details).

In the event of any conflict between this Plan and state law, Public Utility Commission of Texas (PUCT) rules, or the ERCOT Protocols, such conflict shall be resolved in favor of the applicable law, rules, or ERCOT Protocols in effect.

## Supporting documentation

Supporting documents include, but not limited to:

- Program Schedule (Nodal website; request latest version from Nodal Program Management Office (PMO))

- ERCOT Protocols: Nodal and Zonal, Section 7 (ERCOT and Nodal websites)

- Market Readiness Criteria Metrics (request latest version from Nodal PMO)

- CRR Early Delivery Systems (EDS) 3 handbook (Nodal EDS website or CRR SharePoint)

- CRR requirements (Nodal website or CRR SharePoint)

# Proposed method of refunding annual TCR/PCR revenues

ERCOT will refund to TCR/PCR Account Holders any Annual/ TCR/PCR Auction revenues and Monthly TCR Auction revenues not yet distributed to loads as of the Texas Nodal Market Implementation Date. This refund will be for all remaining days of the year that follow the Nodal Implementation date. ERCOT will make these refunds to TCR/PCR owners no later than thirty (30) days following the start of the Texas Nodal Market.

ERCOT proposes to refund the remaining TCR/PCR auction revenue to each TCR/PCR owner of record based on the formula below:

The total refund of auction revenues to a TCR/PCR owner of record is calculated as follows:

TCRRAMTp = -1 * (TCRMRp + TCRARp + TCRRRp)

ERCOT shall refund each TCR owner of record its awarded monthly TCRs that are no longer effective for the month of Texas Nodal Market Implementation, including any monthly TCRs already awarded for a subsequent month, calculated as follows:

TCRMRp = (MAUCRm,p * MRP) + MAUCRn>m,p

ERCOT shall refund each TCR/PCR owner of record its awarded annual TCRs/PCRs that are no longer effective for the month of Texas Nodal Market Implementation, calculated as follows:

TCRARp = AAUCRp * (MEnergym / (All MonthsMEnergyn) * MRP

ERCOT shall refund each TCR owner of record any remaining annual TCRs/PCRs for all months following the month of the Texas Nodal Market Implementation, calculated as follows:

TCRRRp = AAUCRp * (Σn>mMEnergyn / (All MonthsMEnergyn))

Where:

TCRRAMT	TCR/PCR Refund Amount per TCR/PCR owner of record

TCRMR	TCR Monthly Refund amount per TCR owner of record for the month of Texas Nodal Market Implementation

TCRAR	TCR/PCR Annual Refund amount per TCR/PCR owner of record for the month of Texas Nodal Market Implementation

TCRRR	TCR/PCR Annual Remaining Refund amount per TCR/PCR owner of record for the months following Texas Nodal Market Implementation

MRP 	Monthly Refund Percentage calculated as the number of days remaining in the Texas Nodal Market Implementation month divided by the total number of days in the Texas Nodal Market Implementation month

MEnergy	Monthly Energy Forecast

MAUCR	Monthly TCR Auction Revenue

AAUCR 	Annual TCR/PCR Auction Revenue

n	Month

m	Month of Texas Nodal Market Implementation

p	TCR/PCR owner of record

ERCOT will send out a Market Notice prior to performing the refund. The Market Notice will indicate the date on which the invoice and supporting data will be provided to the TCR/PCR owners, as well as the date on which ERCOT will transfer the funds to the TCR/PCR owners. The refund will be handled as a special invoice (spreadsheet format) sent via email to the appropriate TCR Administrator/Contact by end of business on the specified date.

- Appendix

## Market Readiness Criteria

Metric CRR2 - Develop TCR to CRR Transition Plan

| Reported By: ERCOT |  |  | EDS: Not Defined |
| --- | --- | --- | --- |
| Target Completion: Go Live Activities less 270 days |  |  |  |
| Metric Description: ERCOT will provide detailed TCR to CRR plan describing each step of the transition. |  |  |  |
| Background: The intent of this metric is to verify the existence and publication of the TCR to CRR transition Plan. |  |  |  |
| Criteria: The Readiness Team will review, from a public source, the TCR to CRR transition plan including rebate, timing and other CRR details of interest. Readiness will be achieved when the Readiness Team will be provided with documentation that verifies that the TCR to CRR transition plan has been created. TCR to CRR Transition Plan exists |  |  |  |
| Reporting Data Sources: TCR to CRR Transition Plan / ERCOT CRR PM |  |  |  |
| References | TP: N/A | TNP: |  |