Texas Renewables Integration Plan

Quarterly Update for the 4-Month Period Ending September 30, 2009

Prepared by the Renewable Technologies Working Group of the ERCOT Technical Advisory Committee

October 2009

Status of Renewable Generation Resources in ERCOT

At the end of September 2009, ERCOT had 8,335 MW of “new” wind generation in operation, where “new” represents capacity added since September 1, 1999.  In addition, there were approximately 1 MW of new solar, 37 MW of new biomass, 33 MW of new hydro and 74 MW of new landfill gas renewable generation in operation.  Thus, the total new renewable capacity in ERCOT as of September 30, 2009 is approximately 8,480 MW

For the four months ending September 30, 2009, the following new renewable resources became operational:

- Panther Creek III (200 MW in Sterling County)

Wind generation has provided 6% of the total energy produced in ERCOT from January 1, 2009 through August 31, 2009.  The monthly ERCOT generation fuel mix is available at:

http://planning.ercot.com/reports/demand-energy/

In addition to wind generation capacity that is installed and operating, there are a substantial number of renewable generation projects in various stages of study by ERCOT as part of the Generation Interconnection Process as shown in Figure 1 below.

| Project Description | Capacity (MW) |  |  |
| --- | --- | --- | --- |
|  | Wind | Solar | Biomass |
| Projects with Interconnect Agreement/Public Letter | 7,688 | 0 | 145 |
| Projects Under Full Interconnect Study | 31,159 | 369 | 55 |
| Confidential Projects | 10,555 | 1,268 | 0 |
| Total | 49,402 | 1,637 | 200 |

Figure 1 – New Renewable Generation Capacity Under Study

There are fifteen wind generation projects and two biomass projects with Interconnect Agreements or public letters.   In addition, there are 100 wind generation projects undergoing full interconnect studies.  There are four solar projects and one biomass project undergoing full interconnect studies.

For the 4-month period ending September 30, 2009, the following renewable resources signed Generation Interconnection Agreements:

- Rattlesnake Wind Farm (200 MW)(McCulloch County)

The annual ERCOT installed wind generating capacities since 1999 are shown in Figure 2 below.

Figure 2 – ERCOT Installed Wind Generating Capacity (End of Year)

Significant Events

During the 4-month period ending September 30, 2009, ERCOT held its second Wind Workshop, which was well-attended.  The primary focus of the workshop was data requirements from wind generators for the upcoming ERCOT low voltage ride-through study. (Comment: Do we need to mention other events?)

Completed Issues

During the 4-month period ending September, 2009, the following Issues were completed:

- MD3 - Non-Spin Requirements

- SO2 - Nodal Tools to Integrate Wind Generation

- SO11 - Technology-Specific Procedures and Protocols Changes

- WT2 - Wind Workshop III - Summer 2009

- WT4 - Wind in the Nodal Market

For a detailed list of all Issues and their current status, see the Appendix.

In addition, the following Protocol Revision Requests (PRRs) impacting renewable resources in the ERCOT zonal market, were approved and/or became effective:

- PRR 810 - Remove McCamey Congestion Management

- PRR 812 - Wind Generator Forecast Scheduling (formerly “Wind Generator Forecast for Scheduling Metric”)

New Issues

During the 4-month period ending September 30, 2009, the RTWG began consideration the following issues related to the integration of renewable resources into the ERCOT market:

- SO34 - SCED Line Ratings (Increase the frequency of SCED's consideration of dynamic line ratings to better model current system conditions.)

Appendix