Market Advanced Readings and Settlements

(MARS) Taskforce WebEx Conference Call

Friday October 9, 2009

8:30 AM – 12:30 PM

WebEx Conference Call Numbers:

|  | Website Link: WebEx Conference - Teleconference: 1-866-469-3239 - Meeting number: 350 215 571 - Meeting password: Marstf123!! |
| --- | --- |

8:30 		Antitrust Admonition (K. Scott)

- Introductions

- Approve  September 30, 2009 MARS Meeting Notes (K. Scott)

8:40 	Questions and Answer Period—Changes to reporting, 727 extracts, DDLs, and Web Services due to AMS:

MARS Task Force Key Documents at: http://www.ercot.com/committees/board/tac/rms/marstf/

Key Documents

- (DRAFT) ESIID Extract DDL v.06_sql 
(09/21/09, .txt, 58.6 KB)

- (DRAFT) Market_Data_Transparency_Technical_Files 
(09/22/09, .zip, 22.3 KB)

- Draft ESIID Join Diagram v01 
(09/22/09, .vsd, 60.5 KB)

- Draft ESIID Service History Usage Extract 
(09/21/09, .doc, 76.5 KB)

- Draft Market_Data_Transparency_quick_reference_guide 
(09/21/09, .doc, 31.5 KB)

- Draft Market_Data_Transparency_User_Guide 
(09/21/09, .doc, 1.4 MB)

- Draft Supplemental AMS Interval Data Extract 
(09/21/09, .doc, 124.5 KB)

- Draft Supplemental IDR Required Interval Data Extract 
(09/21/09, .doc, 131 KB)

- Interval_Data_LSE_Activity_Report_DRAFT_8 12 09_v1 0 
(08/12/09, .xls, 91.5 KB)

- LSE Error Codes_DRAFT_7 21 09_v1 0 
(07/21/09, .xls, 30.5 KB)

9:40 	 Project Status Report --Any changes since 9/30/09 update? - (H. Day-ERCOT)

| Execution Milestones | Baseline Date | Status |
| --- | --- | --- |
| Technical Architecture Complete | 05/15/2009 | Complete |
| Development Complete | 07/24/2009 | Complete |
| Detailed Designs Complete | 08/11/2009 | Complete |
| pTest Complete | 08/11/2009 | Complete |
| iTest Complete | 11/06/2009 | On Schedule |
| Market Test Complete | 11/06/2009 | On Schedule |
| GO LIVE | 11/14/2009 | On Schedule |
| Go Live Contingency Date | 12/12/2009 |  |
| Stabilization Complete | 03/19/2010 |  |
| Project Complete | 05/21/2010 |  |

Reminder:

Scope of Market Testing:

TDSP submits Advanced Metering LSE interval data file submission and ERCOT returns a file-level acknowledgement

Target Dates for Market Testing:

October 19 – November 6, 2009

9:50	Action Items: TDSPs to outline their process for when LSE files will be sent to ERCOT after Go-Live:

- What is the expected timeline that TDSPs will provide LSE files to ERCOT?

    - Week#1 following 11/14/09 Go-Live – Monday 11/16/09 – Friday 11/20/09

      - When will LSE files be communicated to ERCOT:

        - Daily?

        - X-day lag (where X=a certain number of days)?

          - If X-day lag (delay) what is the number of days for lag?

      - Will any lag be caught up all in one day providing all previous operating day’s transactions to cover the lag?

        - If Yes, at what point?

        - If No, will there always be X-day lag even after 814_20?

    - After Friday 11/20/09 (Does your process change?):

      - Will LSE files be communicated to ERCOT

        - Daily?

        - X-day lag (where X=a certain number of days)?

          - If X-day lag (delay) what is the number of days for lag?

      - Will any lag be caught up all in one day providing all previous operating day’s transactions to cover the lag?

        - If Yes, at what point?

        - If No, will there always be X-day lag?

- (NOTE: CRs will continue to receive daily LSE data in the same timeframes as they receive that information today.  There will be no change to CRs 15-minute Settlement Quality Data, therefore these questions and answers do and/or will not apply to CRs data)

11:30		Next Meeting Schedule – Pre & Post ERCOT’s System Implementation

- Wednesday, 10/28/09 or Thursday, 10/29/09

- Wednesday, 11/18/09 or Thursday, 11/19/09

12:00 		Discuss Open Action Items and Next Steps (K. Scott):

12:30 		Adjourn