## Slide 1: Participant Readiness Approach
Vikki Gates
Readiness and Transformation

## Slide 2: Readiness Touch points
Outreach
 | Timing | Method
Stakeholder meetings | Scheduled meetings Topic based workshops | TAC NATF Multiple working groups
Market training | Ongoing – November 2010 | Curriculum courses cycle every 6-8 weeks Several as needed workshops in development Many courses available through online Learning Management System
Scheduled site visits | September 2009 – March 2010 | MP-selected content Technical and Functional expertise delivered to site visits
Standby site visits | March 2010 – November 2010 | Triggered by metric change Pre-emptive site visit prior to formal reporting Jointly-developed mitigation plan to improve readiness metric
Readiness Center | Now – Go-Live | Nodal.ercot.com Scorecard.ercot.com
Notes: Next MT meeting July 24
Technical Communications Workshop –Fall 2009
Settlement Workshops – 3 locations 2x year
Current Market Training classess currently Nodal 101 and LSE 201

## Slide 3: Nodal Training Approach
Texas Nodal training courses
Designed to facilitate entry into the nodal market
Focus on Nodal Readiness topics
      Nodal terms and processes
      Relationships between Nodal processes
      Market impacts on business and operations
Course Schedule
Most courses offered on 6-week cycle
  Typically offered in Austin, Houston & Dallas
Web-based training available on demand

## Slide 4: Nodal Training Curriculum
Course | Classroom | Days | Availability | Web-Based*
ERCOT Nodal 101 |  | 1 | Scheduled | 
Load Serving Entity 201 |  | 1.5 | Scheduled | 
Basic Training Program |  | 4 | Scheduled | 
Congestion Revenue Rights |  | 1 | January 2010 | 
Economics of LMP |  | 1 | Scheduled | 
ERCOT 101 for Wind Generation |  | 1 | January 2010 | 
Generation 101 |  | 2 | Scheduled | 
Generation 201 |  | 2 | Scheduled | 
Transmission 101 |  | 2.5 | Scheduled | 
Network Model Management |  | 1 | January 2010 | 
NOIE QSE Operations |  | 1 | TBD | 
Settlements 301 |  | 3 | March 2010 | 
* All Web-Based courses are currently available
Notes: .

## Slide 5: Nodal Training Curriculum Details
Who should attend?
Target audience varies by course
      For details: http://nodal.ercot.com/training/readiness/index.html
Course Content and Prerequisites
Detailed course descriptions available at:
http://nodal.ercot.com/training/courses/index.html

## Slide 6: Other Nodal Training Courses
Course | Availability | Classroom | Web-Based
Settlement Workshops Congestion Revenue Rights Day-Ahead Market Real-Time, including Reliability Unit Commitment | November 2009 November 2009 January 2010 |  | 
Verifiable Cost Workshops | Offered several times in 2009. Available again as needed. |  | 
MMS User Interface | Q2 2010 | TBD | TBD
Outage Scheduler User Interface | Q2 2010 | TBD | TBD
Notes: .

## Slide 7: Upcoming Training Opportunities
Course | Start Date | Location
Basic Training Program | October 19 | Wyndham Garden Hotel (Austin)
ERCOT Nodal 101 | October 27 | Garland Fire Admin Building (Dallas)
Generation 101 | October 27 | ERCOT Met Center (Austin)
Load Serving Entity 201 | October 28 | Garland Fire Admin Building (Dallas)
Generation 101 | November 2 | PSEG (Newark, NJ)
ERCOT Nodal 101 | November 2 | ERCOT Met Center (Austin)
CRR Settlement Workshop | November 2 | ERCOT Met Center (Austin)
Load Serving Entity 201 | November 9 | ERCOT Met Center (Austin)
CRR Settlement Workshop | November 10 | Calpine (Houston)
Generation 201 | November 11 | ERCOT Met Center (Austin)
Generation 101 | November 16 | Calpine (Houston)
DAM Settlement Workshop | November 17 | Wyndham Garden Hotel (Austin)
Economics of LMP | November 19 | ERCOT Met Center (Austin)
Notes: .

## Slide 8: Upcoming Training Opportunities
Course | Start Date | Location
CRR Settlement Workshop | December 1 | Garland Fire Admin Building (Dallas)
ERCOT Nodal 101 | December 1 | Calpine (Houston)
Generation 101 | December 1 | Tenaska (Dallas)
Load Serving Entity 201 | December 2 | Calpine (Houston)
Generation 201 | December 7 | PSEG (Newark, NJ)
Transmission 101 | December 14 | Centerpoint ECDC (Houston)
CRR Settlement Workshop | December 14 | PSEG (Newark, NJ)
DAM Settlement Workshop | December 16 | PSEG (Newark, NJ)
Notes: .

## Slide 9: Outreach Program Approach
There are two components to the Outreach Program:
Scheduled Site Visits | Standby Site Visits
A Market Participant will receive a “menu” with a number of offerings available to the Market Participant and duration of the offering. The Market Participant will be able to prioritize and select up to 6 hours of the available offerings to build what its scheduled site visit will entail. The Scheduled Outreach site visits will occur between October 2009 and March 2010 34 site visits are tentatively planned. | Triggered by Readiness Scorecard metric change going Yellow or Green and unable to resolve without onsite evaluation. Specifically being conducted to collaboratively develop a mitigation plan to the get market participant “back to green”. Mitigation plans will document the issue and the findings. Standby site visits may occur between March 2010 and September 2010.
MRS 1: Market Trials Kickoff
8 October 2009

## Slide 10: Outreach Program Overview
Tentative Outreach Scheduled Site Visits
Entity | Date
BP ENERGY COMPANY | 10-Dec
DIRECT ENERGY LP | 5-Jan
CPS ENERGY | 6-Jan
BRAZOS ELECTRIC | 12-Jan
BTU (Bryan Texas Utilities) SERVICES | 13-Jan
GDF SUEZ ENERGY MARKETING | 19-Jan
OCCIDENTAL | 20-Jan
SHELL ENERGY | 21-Jan
TENASKA POWER SERVICES | 26-Jan
OPTIM ENERGY | 27-Jan
APX | 3-Feb
NEXTERA ENERGY | 11-Feb
WIND PANEL (Houston) | 16-Feb
RETAIL PANEL (Houston) | 17-Feb
TRI-EAGLE ENERGY | 18-Feb
XTEND ENERGY LP | 2-Mar
EC AND R QSE | 9-Mar
Entity | Date
LOWER COLORADO RIVER AUTHORITY | 9-Oct
CALPINE CORP | 14-Oct
AUSTIN ENERGY | 20-Oct
CITY OF GARLAND | 21-Oct
TOPAZ POWER MANAGEMENT | 29-Oct
ANP FUNDING | 3-Nov
LUMINANT ENERGY | 5-Nov
INVENERGY WIND DEVELOPMENT | 10-Nov
AMERICAN ELECTRIC POWER SERVICE | 12-Nov
CONSTELLATION ENERGY | 17-Nov
EXELON | 18-Nov
PSEG ENERGY RESOURCES | 19-Nov
NRG TEXAS POWER | 1-Dec
FULCRUM POWER | 2-Dec
EAGLE ENERGY PARTNERS I LP (QSE, RE, SQ1) | 3-Dec
STEC | 9-Dec
MRS 1: Market Trials Kickoff
8 October 2009

## Slide 11: Outreach Program Overview
Market Participant “Menu” Topics :
  Nodal Program Update (mandatory) – (75 min)
  Readiness Center and Readiness Scorecard – (45 min)
  Day-Ahead Market Implementation – (60 min)
  Congestion Revenue Rights (CRR) Auction Implementation – (60 min)
  Reliability Unit Commitment Implementation – (60 min)
  Telemetry & Load Frequency Control (LFC) – (30 min)
  Real Time Market Processes & Systems – (60 min)
  Nodal Settlement and Billing Processes – (60 min)
  Reports and Data Extracts – (30 min)
MRS 1: Market Trials Kickoff
8 October 2009

## Slide 12: Outreach Program Overview
Who is represented by ERCOT?
  The program consists of subject matter experts, client services representatives, and an offsite coordinator.
  Each onsite visit has four members including at least one representative from each of the following areas based on selected topics:
    Client Services
    Market Operations Support
    Information Technology
    Settlements
    Readiness project team members
MRS 1: Market Trials Kickoff
8 October 2009

## Slide 13: Outreach Program Overview
Readiness Outreach Contact Information:
Malcolm Carter
Market Participant Readiness Outreach Coordinator
mcarter@ercot.com
(914) 434-4404 mobile
MRS 1: Market Trials Kickoff
8 October 2009

## Slide 14: Readiness Center Approach
Registration and Qualification
Sandbox Web Services
Outreach
Market Trials
Readiness Scorecard
Nodal Reports
Readiness Contacts
Readiness Center Home
Nodal.ercot.com
Landing Pages
Drill down Pages
Readiness Dashboards
Functional
Areas
Nodal Go-Live
Readiness Center URL
    http://nodal.ercot.com/readiness/index.html

## Slide 15: Readiness Center Home Page
  Calendar with Market Calls, Training Classes, Outreach Visits, and Seminars.
  ERCOT will release a graphical, downloadable calendar.
  Key documents: 2010 Market Trials Road Map, and the Nodal Integrated Program Schedule.
2010 Market Trials Roadmap
Nodal Integrated Program Schedule
Readiness Mailbox

## Slide 16: Readiness Contacts
ERCOT contact information for the following specific areas:
  Market Readiness
  ERCOT Readiness
  Readiness Center
  Readiness Scorecard
  Market Training
  Outreach
16

## Slide 17: Outreach
Calendar of Site Visits
Presentations of Outreach Topics
Repository of Market Readiness Series information
17

## Slide 18: Market Trials
    Organized by functional areas and readiness instead of Market Trials phases.
    Market Trials functional areas
      Real-Time Market
      Congestion Revenue Rights
      Day-Ahead Market
      Reliability Unit Commitment
      Outage Scheduler
      COMS/Settlements
      Network Modeling
    Readiness
      ERCOT Readiness
      MP Readiness
    Each drill-down page will areas for key documents, dashboards, recent presentations, and status reports.
* Examples subject to change

## Slide 19: Readiness Scorecard Approach
Market Readiness
  Measures MP’s responsibilities through Market Trials and Go-Live.
  Rollup by MP type.
  Measurements weighted by Load Ratio Share where applicable.
  Secure view of individual MP’s progress.
ERCOT Readiness
  Measures ERCOT’s responsibilities through Market Trials and Go-Live.
  Measures internal areas outside of Market Trials like procedures and
  training.
19
http://scorecard.ercot.com
(example)

## Slide 20: Readiness Scorecard Sitemap
20
Readiness Scorecard
ERCOT Readiness
MP Readiness
ERCOT Scorecard
By Overall Readiness
  Training
  Procedures
By Market Trials
Functional Area
MP Scorecard
By MP Type
By Market Trials
Functional Area
SECURE SECTION
MP’s individual metrics by Market Trials Functional Area
MP’s Summary Page of all metrics

## Slide 21: Readiness Scorecard Rollout
* Criteria for the metrics will be in the Market Trials Handbooks.
Scorecard | October ’09 | November ’09 | December ’09 | January ‘10
MP Readiness |  | Telemetry Training |  | DAM/RT Submissions & Qualification
ERCOT Readiness | Procedure Training |  | NERC Compliance Traceability | 
Displays month of metric initiation
21
Metrics will be initiated on the Readiness Scorecard when the metric is being used to measure a relevant market trials phase…only those that are active are visible.