## Slide 1: October 2009 RO Projects Financial Overview Retail Market Subcommittee October 14, 2009 Heather Day Market Operations Division Projects Organization

## Slide 2: 2009 Projects

## Slide 3: Projects in Execution
PR80040_01 is expected to move to Closing in October.
PR50061_01 migrated to production on 09/26.
PR80031_01 migrated to production on 09/26.

## Slide 4: Projects in Planning
PR90024_01 is scheduled to gate to Execution on 10/30.
Notes: <number>

## Slide 5: Projects On Hold, Deferred or Not Started

## Slide 6: Projects Closing, Closed or Cancelled

## Slide 7: Financial Overview as of 10/01/2009
RO PPL Budget Activity | Amount | Notes/comments
Approved RO Capability Line Budget Funding | ~$4.09M | Current approved RO funding allocation Designates where the capability line falls
Current Forecast Spend of projects above the Capability Line | ~$3.94M | Based on current expectations and run rates for active and not started projects above the capability line
Budget Variance | ~$146K | Budget Variance is difference between RO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line.

## Slide 8: Questions / Contact
Heather Day
Market Operations Divisional Projects Organization
ERCOT
(512) 248-4171
hday@ercot.com
Notes: <number>