| NPRR Number | 164 | NPRR Title | Resubmitting Ancillary Service Offers in SASM |
| --- | --- | --- | --- |
| Date |  | January 15, 2009 |  |
| Submitter’s Information |  |  |  |
| Name |  | Stacy Bridges on behalf of the Transition Plan Task Force (TPTF) |  |
| E-mail Address |  | sbridges@ercot.com |  |
| Company |  | ERCOT |  |
| Phone Number |  | (512) 248-6709 |  |
| Market Segment |  | Not applicable |  |

Comments

On January 12, 2009, TPTF reviewed cost and schedule impacts for NPRR164. Based upon the impacts identified for NPRR164, TPTF recommended assigning it a final essentiality status of “Nodal Approved Post Go-Live.”

Market Participants expressed concern that changing the essentiality status for NPRR164 might result in its being assigned to a priority list inhibiting its timely implementation following nodal go-live.  By assigning a status of “Nodal Approved Post Go-Live,” TPTF intends to communicate that the changes for NPRR164 should be implemented per the corresponding description provided in the TAC-approved document Managing Protocol Content During Texas Nodal Market Implementation, as follows:

“. . . functionality needed for the nodal market but can be deferred past the Texas Nodal Market Implementation Date.  The 2008 planning, development and testing effort should be funded as part of the nodal project and requires an implementation plan (e.g, design document updates and reviews, testing plan, effective date).”

TPTF endorsed assigning NPR164 the final essentiality status of “Nodal Approved Post Go-Live.”  The endorsement carried by roll-call vote with 91.7% in favor.  One opposing vote was recorded for the Cooperative Market Segment.  The Consumer Market Segment was not represented for the vote.  Please see the voting spreadsheet for details.

Revised Proposed Protocol Language

None.