## Slide 1: Flight Testing Update

## Slide 2: Flight 1009
Details
Currently on Test Day 28
Flight 1009 scheduled to conclude on 11/17/09
  Contingency Testing scheduled to conclude on 12/08/09 (blackout period begins)

## Slide 3: Flight 1009
Progress
4 Existing CRs have entered Flight 1009 since the Oct. RMS update (2 Bank Change and 2 Change of Service Provider)
Testing was completed for RMGRR078 (CBCI file changes)
Current Status Complete

## Slide 4: Flight 1009
Next Flight - 0210
Flight Deadline is 01/13/10
Connectivity Kick-Off Conference Call: 01/19/10
Flight Kick-Off Conference Call: 02/12/10
Flight Begins Day 1 Transactions: 02/15/10
Flight scheduled to conclude: 03/30/10
Questions