- CEO Revision Request Review

| I. Revision Request Details |  |
| --- | --- |
| Date | October 5, 2009 |
| Revision Request Number | NPRR164 |
| Revision Request Name | Resubmitting Ancillary Service Offers in SASM |
| ERCOT Position – Provided by CEO Needed for Go-Live Not Needed for Go-Live No opinion on the need for Go-Live |  |
| Nodal Protocol Revision Request (NPRR) 164, Resubmitting Ancillary Service Offers in SASM, revises rules for resubmitting Ancillary Service (AS) Offers in the Adjustment Period to provide for resubmitting those AS Offers not awarded in the previous markets at the higher of the Day-Ahead Market (DAM) Market Clearing Price for Capacity (MCPC) for the corresponding AS or the Resource’s offer price for the corresponding AS in the DAM. On 1/15/2009, the Transition Plan Task Force (TPTF) recommended that NPRR164 be deferred for Post Go-Live implementation. Therefore, this functionality is not currently in the scope and budget of the Nodal Program. ERCOT has assessed NPRR164 and determined that it will impact Nodal systems and budget. The proposed changes from NPRR164 would impact the following systems: Market Management System (MMS) and potentially Enterprise Integration Project (EIP), Electronic Data Warehouse (EDW), and Current-Day Reports (CDR). For example, NPRR164 would require a change in the current MMS system to adjust and extend processing and validation of AS Offers, potentially affecting the downstream systems as well. As such, the ERCOT CEO has determined that NPRR164 is not necessary prior to the Texas Nodal Market Implementation Date (TNMID). Pursuant to paragraph (6) of Protocol Section 21.11.3.1, Review and Posting of Nodal Protocol Revision Requests, the ERCOT CEO has the right to reevaluate the NPRR if there are any changes during the stakeholder process. |  |

II. ERCOT Position – Additional Details

Decision Criteria - Needed for Go-Live for: - Nodal system to work properly - Functionality - Quality (system performance, security, usability, efficiency, data accuracy, etc.) - Reliability (grid performance, system stability, etc.) - Compliance (Protocols, PUCT rules, NERC, etc.) - Fair Market Practices - Synchronization - Zonal to Nodal - Updating Nodal protocols to reflect changes to Zonal protocols so we aren’t reverting back to prior rules when Nodal goes live (Example: NPRR149) - Updating Nodal protocols to account for essential Zonal functionality that is missing from Nodal (Example: NPRR156) - Nodal to Nodal - Updating Nodal protocols to reflect logic that exists in the Nodal systems as currently planned or developed - Cost-Benefit indicates beneficial to implement prior to Go-Live

No opinion on the need for Nodal Go-Live; Perform complete impact analysis prior to recommending ERCOT position High level (1-4) Full Impact Analysis. “Needed for Nodal Go-Live” Indicate criteria not met unless implemented Nodal system to work properly Reliability Compliance Fair Market Practices Synchronization Cost-Benefit Explain: __________________________; “Not Needed for Nodal Go-Live” Explain:. Indicate potential impact Impact (System, Business process/procedure, Schedule, Budget, Staffing, Other). No impact to ERCOT Explain: ________________________________________________________________________.