PWG WebEx Conference - DRAFT

Wednesday, November 12, 2009

Participants

Kathy Scott, CenterPoint Energy

Carl Raish, ERCOT

Ernie Podraza, Direct Energy

Diana Ott, ERCOT

Calvin Opheim, ERCOT

Adrian Marquez, ERCOT

Kelly Gilbert, TNMP

Ed Echols, Oncor

Bill Boswell, ERCOT

Richard Beasley, CenterPoint Energy

Agenda Item 1:  Meeting Open

Ernie Podraza welcomed everyone and read the ERCOT antitrust admonition and the disclaimer that materials submitted to ERCOT staff for this meeting will be considered public information.

Agenda Item 2:  COPS Meeting Update

Ernie said that at the November 10 meeting, COPS accepted the 100% completion status for PWG goal number 17, distribution loss factors in relation to UFE.

Agenda Item 3:  Approval of October 28 Meeting Notes

The draft notes from the October 28 PWG meeting were approved with the expansion of the language shown in agenda item 5b:  AMS Implementation – MARS update.  The modified language was included using the ‘Track Changes’ feature, and the document is posted on the PWG website for the November 12 meeting.

Agenda Item 4: LPGRR035 Status and 150-Day Notice Update

Calvin Opheim stated that LPGRR035 (Addition of Time Of Use Schedules (TOUS) to Profiles with Interval Data Recorder (IDR) Meter Data Type Codes for Advanced Meters) goes before the ERCOT Board for approval on November 17.  If approved, a 150-day notice would allow for implementation in mid-April 2010.

Agenda Item 5a:  AMS Implementation – RMWG on IDR to AMS

Calvin said that the IDR-AMS task force has not met since the last PWG meeting, so he did not have an update.

Calvin said that at yesterday’s RMS meeting that they are considering raising the 700 kW threshold for mandatory IDR meter installation.  The thinking is that if an Advanced Meter is being used at a site, why should an IDR meter be installed?  At issue is the transaction used to submit data.

Agenda Item 5b:  AMS Implementation – MARS Update

Kathy Scott said that for Project 80027 Advanced Metering -- Interim Settlement Solution, that a phased-in approach is still scheduled.  The rollout is scheduled for November 21, 2009.

Kathy said that the first .LSE file of interval data from CenterPoint’s AMS should be sent to ERCOT on December 3, with the first trade date of interval data being November 30.  Ed Echols said that the first AMS interval data from Oncor would be for operating day November 30, submitted to ERCOT on December 6.

Agenda Item 6:  2009 Annual Validation Updates

Diana Ott said the Annual Validation transactions are still being sent to ERCOT and currently sits at 97% complete.

Agenda Item 7:  Draft language for Annual Validation Suspension by TDSP

Ed said he is still working on the language.  Ernie mentioned that it would be good to get something submitted early because of length of time to get changes done.  Ernie wondered if time may be running out to make changes for 2010 Annual Validation, but Ed thought there are still options for 2010.

Next Meetings

A WebEx conference is scheduled for December 10.  The data for PWG meetings in January and February are still unknown.