## Slide 1: RO Projects Financial Overview Retail Market Subcommittee January 13, 2010 Heather Day Market Operations Division Projects Organization

## Slide 2: 2009 Projects

## Slide 3: Projects in Execution
PR80031_01 Retail Application Upgrades is targeted to move to Closing in early February.

## Slide 4: Projects in Planning
PR90011_01 AMS Meter Flag gated to Planning on 01/12/2010.
Notes: <number>

## Slide 5: Projects On Hold, Deferred or Not Started

## Slide 6: Projects Closing, Closed or Cancelled

## Slide 7: Financial Overview as of 12/31/2009
RO PPL Budget Activity | Amount | Notes/comments
Approved RO Capability Line Budget Funding | ~$4.25M | Current approved RO funding allocation Designates where the capability line falls
Current Forecast Spend of projects above the Capability Line | ~$4.13M | Based on current expectations and run rates for active and not started projects above the capability line
Budget Variance | ~120K | Budget Variance is difference between RO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line.
Note: These are preliminary 2009 year-end numbers. Final numbers are expected for the February RMS meeting.

## Slide 8: Questions / Contact
Heather Day
Market Operations Divisional Projects Organization
ERCOT
(512) 248-4171
hday@ercot.com
Notes: <number>