- Revised CEO Revision Request Review

| I. Revision Request Details |  |
| --- | --- |
| Date | January 14, 2010 |
| Revision Request Number | NPRR202 |
| Revision Request Name | Clarification of Network Operations Model and State Estimator Postings |
| ERCOT Position – Provided by CEO Needed for Go-Live Not Needed for Go-Live No opinion on the need for Go-Live |  |
| Nodal Protocol Revision Request (NPRR) 202, Clarification of Network Operations Model and State Estimator Postings, addresses the confidentiality of data in the Network Operations Model and Hourly State Estimator report. The language introduces a newly defined term for a redacted version of the Network Operations Model for non-Transmission Service Providers (TSPs) and also removes Private Use Network (PUN) data from the Hourly State Estimator report. Although NPRR202 will impact Nodal systems and budget, the ERCOT CEO has determined the Protocol language changes suggested by the NPRR are necessary prior to the Texas Nodal Market Implementation Date (TNMID) to address Market Participant concerns regarding the disclosure of Market Participant’s confidential and competitively sensitive information. However, the implementation of NPRR202 will be conducted when feasible so as to not impact the Nodal delivery schedule. If the Redacted Model cannot be delivered before TNMID, ERCOT will author an NPRR to grey-box language accordingly. The ERCOT CEO has the right to reevaluate the NPRR if there are any changes during the stakeholder process. |  |

II. ERCOT Position – Additional Details

Decision Criteria - Needed for Go-Live for: - Nodal system to work properly - Functionality - Quality (system performance, security, usability, efficiency, data accuracy, etc.) - Reliability (grid performance, system stability, etc.) - Compliance (Protocols, PUCT rules, NERC, etc.) - Fair Market Practices - Synchronization - Zonal to Nodal - Updating Nodal protocols to reflect changes to Zonal protocols so we aren’t reverting back to prior rules when Nodal goes live (Example: NPRR149) - Updating Nodal protocols to account for essential Zonal functionality that is missing from Nodal (Example: NPRR156) - Nodal to Nodal - Updating Nodal protocols to reflect logic that exists in the Nodal systems as currently planned or developed - Cost-Benefit indicates beneficial to implement prior to Go-Live

No opinion on the need for Nodal Go-Live; Perform complete impact analysis prior to recommending ERCOT position High level (1-4) Full Impact Analysis. “Needed for Nodal Go-Live” Indicate criteria not met unless implemented Nodal system to work properly Reliability Compliance Fair Market Practices Synchronization Cost-Benefit Explain: __________________________; “Not Needed for Nodal Go-Live” Explain: __________________________. Indicate potential impact Impact (System, Business process/procedure, Schedule, Budget, Staffing, Other). No impact to ERCOT Explain: The following ERCOT systems will be impacted by this revision request: - NMMS (Network Model Management System) - CDR (Current-Day Reports) - EIP (Enterprise Integration Project) - MID (Market Information Distribution) - MIR (Market Information Repository) - EDW (Enterprise Data Warehouse) - MIS (Market Information System) - INT (Integration Testing).