| NPRR Number | 206 | NPRR Title | Nodal Market Day-Ahead Market Credit Requirements |
| --- | --- | --- | --- |
| Impact Analysis Date |  | February 1, 2010 |  |
| Cost/Budgetary Impact |  | $100k to $250k |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Effective upon the Nodal Protocol Transition Plan’s Texas Nodal Market Implementation Date as prescribed by zonal Protocol Section 21.12, Process for Transition to Nodal Market Protocol Sections. (ERCOT anticipates development of NPRR206 functionality prior to the 168-hour test.) |  |
| ERCOT Staffing Impacts (across all areas) |  | Post Texas Nodal Market Implementation Date, there will be a 0.25 full time equivalent (FTE) impact to ERCOT to accommodate the resulting revised business processes. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems will be impacted by this revision request: - MMS (Market Management System) - INT (Integration Testing) |  |
| ERCOT Business Function Impacts |  | Existing business processes will be modified to accommodate this revision request. |  |
| Grid Operations & Practices Impacts |  | No impact to ERCOT grid operations or practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: None. Impact on Other Projects: None.

Comments

This impact analysis is based on the January 26, 2010, PRS Report.