## Slide 1: SSWG Nodal Update Topology Processor/Modeling Issues
Wes Woitt
CenterPoint Energy
2010 SSWG Chair
1

## Slide 2: Nodal Annual Planning Model
Nodal Protocol 3.10.2
  (1) For each of the next five years, ERCOT shall develop models for annual planning purposes that contain, as much as practicable, information consistent with the Network Operations Model.
  (5) ERCOT shall coordinate updates to the Annual Planning Model with the Network Operations Model to ensure consistency of data within and between the Annual Planning Model and Network Operations Model to the extent practicable
Nodal Protocol 3.11.1
  (4) The data within and between the Annual Planning Model and the Network Operations Model shall be coordinated to ensure consistency within and between the Annual Planning Model and the Network Operations Model.
<number>

## Slide 3
SSWG Nodal Planning Go-Live
Plan as of September 2009
<number>

## Slide 4: SSWG Challenges to Using Operations Model
Topology processor problems
  Radial lines
  Multi-section lines
  FACTS devices
  Other, yet to be identified problems
Inherent differences
  Cap banks on distribution voltage
  Generators
  Transformers
  Distributed generation
  Specific models added for contingency analysis, dynamics analysis, or short circuit analysis
Missing data
<number>

## Slide 5: SSWG Challenges to Using Operations Model, page 2
Plan to use pseudo-buses and pseudo-switches. Will that effect Planning Model?
IMM/Topology processor future updates
PMCR to NOMCR transition
Have not tested uploading PMCRs to MODWeb interface
<number>

## Slide 6: SSWG Survey (1/20/2010)
Have you reviewed the topology processed case from December?
  Yes = 2
  No = 3
  Cursory look = 4
Have you begun creating NOMCRs to correct erroneous planning information?
  Yes = 3
  No = 4
  Just started = 2
<number>

## Slide 7: SSWG: Next Steps
SSWG still has to create 11DSA and have TPIT updates in March and June
Continue with current plan
  Operations Model Clean-up
    CNGs, CNs, IDs, Area and Zone #s, etc.
    SIGNIFICANT AMOUNT OF WORK
    Most SSWG members have yet to begin
  Work with ERCOT Network Modeling group for changes to Generator PSSE data
  Topology Processor resolution
  MOD Training (PMCRs, MODWeb)
  Validate as-built case, test process and validate one year out case and future planning cases
  Approval for new process
Alternatives for case creation?
<number>

## Slide 8
Questions?
<number>