| NPRR Number | 206 | NPRR Title | Nodal Market Day-Ahead Market Credit Requirements |
| --- | --- | --- | --- |
| Impact Analysis Date |  | February 10, 2010 |  |
| Cost/Budgetary Impact |  | $250k to $500k |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Effective upon the Nodal Protocol Transition Plan’s Texas Nodal Market Implementation Date as prescribed by zonal Protocol Section 21.12, Process for Transition to Nodal Market Protocol Sections. (ERCOT anticipates development of NPRR206 functionality prior to the 168-hour test.) |  |
| ERCOT Staffing Impacts (across all areas) |  | Post Texas Nodal Market Implementation Date, there will be a 0.25 full time equivalent (FTE) impact to ERCOT to accommodate the resulting revised business processes. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems will be impacted by this revision request: - MMS (Market Management System) - MIS (Market Information System) - EDW (Enterprise Data Warehouse) - INT (Integration Testing) |  |
| ERCOT Business Function Impacts |  | Existing business processes will be modified to accommodate this revision request. |  |
| Grid Operations & Practices Impacts |  | No impact to ERCOT grid operations or practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: None. Impact on Other Projects: None.

Comments

As a routine part of the Impact Analysis process, the estimated impact was revisited due to language changes approved at TAC. During this further analysis, the original estimate was refined and additional impacts were identified. The cost estimate increased from the “$100k-$250k” range to the “$250k-$500k” range. The primary factor in the change was an increase in estimated vendor development cost.