## Slide 1
PWG Update Report
By
Ernie Podraza
of Direct Energy
ERCOT PWG Chair
Ed Echols
Of Oncor
ERCOT PWG Vice Chair
for
COPS Meeting
March 9, 2010

## Slide 3
Round 2 Sample (Goal 8)
TDSPs completing data collection through December 2009
April Report to PWG delta of current profiles vs. Round 2 samples
April 2011 target new Load Profile Model implementation
http://www.ercot.com/calendar/2010/02/20100224-PWG

## Slide 4
New Load Profile Model implementation
PWG needs feedback from REPs on incremental cost of updating round 2 models vs. benefits;
  No model updates at all are needed, or
  Re-estimate existing load profiling model coefficients, or
  Build models with new structures to address weather transitions per UFE presentation “profile discontinuity”, or
  New round 3 samples in TDSP areas that are not installing AMS or have later timelines, and
  Profile model transition likely to be needed due to difference in round 2 sample population mean to current profile models just like the last model implementation?
  Is ERCOT forecast of profile models needed after AMS implementation?

## Slide 5
  Draft in progress for Annual Validation suspension per AMS has been discussed and is a work in progress. Consensus that AMS premises should not be subject to the same annual validation of Profile Type as NIDR premises. (Goal 3)
  LPGRR shall be in order for changes per the NOIE DRG TF NPRR 208. On Jan. 27 the PWG reviewed the language and is filing language change recommendation. Pending PRS review on March 25. Once approved then the PWG shall review LPGRR language.
  LPGRR036 Delete Document Control Section on a normal timeline sent to the COPS for March Vote.
  LPGRR037 Replace Wording Truncated from LPGRR035 - The TAC Approved on 02/04/2010.
  Draft LPGRR that takes the LRS TDSP CSV Operations Guide and makes it Appendix A of the Load Profiling Guide (LPG). Introduced at PWG in February.
LPGRR and PRR Status

## Slide 6
A draft PRR was presented by Direct Energy proposing that both IDR and NIDR distribution metered premises have an equal allocation factor of 0.5
  a. No consensus
  b. Discuss about the relative allocation of transmission vs. distribution
  c. AMIT stakeholders discussed and decided no action
  d. PWG discussed in February
  e. SEWG shall discuss in March
UFE Allocation

## Slide 7
UFE Performance post AMS
On January 27, 2010, PWG discussed the recent high values of positive Initial UFE (up to 10%).
Likely severe weather swings and affects on scaling factors in settlement.
AMS premises appear to be underreported if settled using profiles (ref. ERCOT SEWG UFE presentation 2/22/10).
SEWG plans discussion for 1 pm Feb 22, 2010 – PWG members are encouraged to participate in joint discussion at SEWG
The PWG continued discuss at the Feb. 24, 2010 meeting.
Discussion to continue at SEWG and PWG.

## Slide 8
LPGRR Vote
LPGRR036
Delete Document Control Section
VOTE
PWG requests the following motion:
That COPS recommend to the TAC approval of this non-substantive change with Normal Status
http://www.ercot.com/mktrules/issues/lpgrr/025-049/036/index

## Slide 9
PWG 2010 meeting dates - 4th Wednesday of the month