## Slide 1: MARS Taskforce
RMS Update March 10, 2010
Notes: <number>

## Slide 2
Interim Settlement Solution
03/10 Status Report
2
Execution Milestones | Baseline Date | Revised Date | Status
Stabilization Complete | 03/19/2010 |  | On Schedule
Project Complete | 05/21/2010 |  | On Schedule
Notes: <number>

## Slide 3: Next Steps for MARS Taskforce
Team members are currently participating in the Advanced Metering Implementation Team (AMIT) workshops.
We are expecting that the long term deliverables would come from AMIT’s Project 8 objectives and business requirements
  Project 8- Long Term Settlement Solution
    Develop and implement a centralized location for AMS settlement data that the whole market uses (long term solution as identified in the 2008 ERCOT Settlement Study).
    Note: This may not be the only objective for Project 8.
<number>
Notes: <number>

## Slide 4: Next Steps for MARS Taskforce
When we schedule our next meeting it would include:
  Discussing and documenting Lessons Learned from AMIT Project 3 – AMS Interim Settlement Solution
  Close out any outstanding action items or tasks related to Project 3 Interim Settlement Solution
  Adjusting the MARS Taskforce Scope statement to include AMIT Project 8 Long-Term Settlement Solution deliverables
    Taskforce recommended changes to Scope statement will be provided to RMS for Approval
  Establish future meeting schedule
<number>
Notes: <number>

## Slide 5: PUCT Project 34610
Advanced Metering Implementation Team (AMIT) Documentation & Meeting Schedules can be found on:
Public Utility Commission of Texas Project 34610 Website:
      http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
<number>
Notes: <number>

## Slide 6: Advanced Metering Implementation Team (AMIT)
MARCH 2010
  8-9 – Lessons Learned Wrap Up & SMT Technical Team Update (F2F)
    Mon: 1:30-5:30 (Lessons Learned)
    Tue: 8:30-4:30 (SMT Technical Team)
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
  29-30 – Projects #2, #4– Web Portal & HAN (F2F)
    Mon: 1:30-5:30
    Tue: 8:30-4:30
    Location: State Capitol Extension, 112 East 11th Street, Room E2.030
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
<number>
Notes: <number>

## Slide 7: Advanced Metering Implementation Team (AMIT)
APRIL 2010
  6-7 – Project # 4, HAN (F2F)
    Tue: 9:30-5:30
    Wed: 8:30-4:30
    Location: State Capitol Extension, 112 East 11th Street, Room E2.030
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
  19-20 – Project #5 – Retail Market Interface (F2F)
    Mon: 1:30-5:30
    Tue: 9:30-4:30
    Location: State Capitol Extension, 112 East 11th Street, Room E2.030
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
<number>
Notes: <number>

## Slide 8: Advanced Metering Implementation Team (AMIT)
MAY 2010
  4-5 – Projects #2, #4– Web Portal & HAN (F2F)
    Tue: 9:30-5:30
    Wed: 8:30-4:30
    Location: TBD
  24-25 – Project #8– Long-Term Settlement Solution (F2F)
    Mon: 1:30-5:30
    Tue: 8:30-4:30
    Location: TBD
<number>
Notes: <number>

## Slide 9: Advanced Metering Implementation Team (AMIT)
JUNE 2010
  8-9 – Projects #8– Long Term Settlement Solution (F2F)
    Tue: 9:30-5:30
    Wed: 8:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
  22-23 – Projects TBA (F2F)
    Tue: 9:30-5:30
    Wed: 8:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
  28-29 – Projects TBA (F2F)
    Mon: 1:30-5:30
    Tue: 8:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
<number>
Notes: <number>

## Slide 10: Advanced Metering Implementation Team (AMIT)
JULY 2010
  6-7 – Projects TBA (F2F)
    Tue: 9:30-5:30
    Wed: 8:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
  13-14 – Projects TBA (F2F)
    Tue: 9:30-5:30
    Wed: 8:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
<number>
Notes: <number>

## Slide 11: Questions?
<number>
Notes: <number>