## Slide 1: RO Projects Financial Overview Retail Market Subcommittee March 10, 2010 Heather Day Market Operations Division Projects Organization

## Slide 2: 2010 Projects

## Slide 3: Projects in Execution
PR80027_01 is scheduled to gate to Closing by 03/19.
PR80031_01 is scheduled to gate to Closing by 03/19.
PR90024_01 is scheduled to go-live on 03/27. (Final Release)

## Slide 4: Projects in Planning
PR90011_01 is scheduled to gate to Execution by 03/12 and go-live on 04/25.
Notes: <number>

## Slide 5: Projects On Hold, Deferred or Not Started

## Slide 6: Projects Closing, Closed or Cancelled
No projects in closing, closed or cancelled.

## Slide 7: Financial Overview as of 03/01/2010
RO PPL Budget Activity | Amount | Notes/comments
Approved RO Capability Line Budget Funding | ~$1.84M | Current approved RO funding allocation Designates where the capability line falls
Current Forecast Spend of projects above the Capability Line | ~1.74M | Based on current expectations and run rates for active and not started projects above the capability line
Budget Variance | ~100K | Budget Variance is difference between RO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line.

## Slide 8: Questions / Contact
Heather Day
Market Operations Divisional Projects Organization
ERCOT
(512) 248-4171
hday@ercot.com
Notes: <number>