| Texas SET Event Summary |  |  |
| --- | --- | --- |
| Event Description: Texas SET/TTPT Meeting | Date: Thursday, February 22, 2010 | Completed by: David Hanks |
| Attendees: Jennifer Frederick (Direct Energy), Kathryn Thurman (ERCOT), Johnny Robertson (TXUE), Becky Taylor (CNP), Gene Cervenka (WebEx), Cary Reed (AEP), Ed Echols (Oncor), Kathy Scott (CNP), Kyle Patrick (Reliant Energy WebEx), Steven Borland (TNMP Webex), Roger Tenenbown (WebEx), Jonathan Landry (Gexa WebEx), Sandra Tindal (ERCOT WebEx), Monica Jones (Reliant), Chris Rowley (TXU), James Purdy (AEP), |  |  |
| Texas SET Meeting Antitrust Admonition ERCOT strictly prohibits market participants and their employees who are participating in ERCOT activities from using their participation in ERCOT activities as a forum for engaging in practices or communications that violate the antitrust laws. The ERCOT Board has approved guidelines for members of ERCOT Committees, subcommittees and working Groups to be reviewed and followed by each market participant attending ERCOT meetings. If you have not received a copy of these Guidelines, please send an email to Sheila Letkeman at sletkeman@ercot.com to receive a copy. Disclaimer All presentations and materials submitted by Market Participants or any other Entity to ERCOT staff for this meeting are received and posted with the acknowledgement that the information will be considered public in accordance with the ERCOT Websites Content Management Operating Procedure. Introductions Approval of Draft December and January Meeting Notes Approval of the December Notes; January’s will be approved at the next meeting. RMS Update - Review TX SET Update slides presented at RMS - Review “Safety Net” procedures in the RMG to make sure all processes are in place to cover Texas Retail Market in case of extended outages. RMS leadership asked that TX SET review the safety net procedures based on some market participant system outages that recently occurred. Are there processes that need to be put in place when we have extended outages? This topic will be discussed at the March meeting In order to give participants more time to look at this and develop recommendations. Consolidation of TTPT under Texas SET: Review redlined Working Group Procedures TX SET Working Group is making the necessary changes to the Protocols to reflect the consolidation of TTPT and Texas SET. Leadership had a conference call to discuss this consolidation and agree that there is not a rush to official combine. This will provide enough time to ensure everything is handled correctly. Reviewed the PRR that was modified by S.Tindall to evaluate for possible changes. Suggestion was made to combine Section 23 and Section 19. Information still necessary from Section 23 will be moved to the end of Section 19. The Retail Market Guide will also be evaluated to determine if changes are necessary to provide any information for Retail Testing. J.Frederick will take an action item to develop redlines for procedures and guides. - (subcommittee procedures and guide) TX SET Issues to Update: PENDING ISSUES - I087: Puct substantive rule §25.493 (e) states that ERCOT “shall develop procedures to facilitate the expeditious transfer of large numbers of customers from one rep to another.” - Review proposed RMGRR as developed at December Texas SET Texas SET is reviewed the RMGRR for Acquisition and made necessary changes. Texas SET reviewed requirements for how ERCOT will handle pending transactions during a Transfer of ESI IDs due to Acquisition. - I104: Add additional SAC04 Codes for Transition Charges, Transition Charge Off Allowance, Credits and Weather Events Differed to future meeting. At this time it is not known how many additional codes will be needed but that will be determined in discussions for this change. TTPT Issues to Update: Test Flight Update Gene provided the following update via e-mail. Flight 0210 17.68% complete 7 Additional DUNS being tested; some have already completed testing 6 existing CRs testing various changes No new CRs; first flight for that to Gene’s knowledge Other Business - Meeting schedule for 2010 Guide Release: 3.0A: K.Scott – Where are we with a Guide Release? A plan needs to be setup to conquer the needed tasks. K.Thurman reminded everyone to update the examples. The time frame for the 3.0A guide release is November. K.Thurman - Section 7 - RMG question was brought up about still containing 5 day logic for Switch. Sections 7.2.2.2 & 7.2.4.3 The Marketrak Task Force will address at their task force meeting next week. Adjourn. |
| Action Items / Next Steps |  |  |
| - Change Control: Schedule Change Control Call (completed at the 1PM meeting.) K.Thurman went over the change controls. - 716 motion to a approve K.Scott and J.Robertson approved the motion… 716 was approved. - 725 ERCOT will only 1st one only contains the generation values. (KWH/kVa); it is clear that all other loops will be ignored. (added used for settlement purposes) C.Reed motioned – K.Scott approved. - 727 – motioned to approve K.Scott; approved by C.Reed - 728 – motioned to approve K.Scott approved by J.Frederick - 729 – motioned to approve K.Scott approved by J.Frederick & J.Roberston - 730 – motioned to approve K.Scott approved by C.Reed |  |  |
| Hot topics or ‘At Risk’ Items: |  |  |