## Slide 1: 2011 Project Prioritization
Troy Anderson
ERCOT Program Management Office
April 2010
Notes: <number>

## Slide 2: 2011 Project Prioritization - Schedule
April 2010
  CARTs develop draft 2011 project lists
    Request and incorporate input from the market
    5 year project forecast referenced and updated
May 2010
  Initial review at market subcommittee meetings
    MO - COPS (May 11)
    RO - RMS (May 12)
    SO - ROS, WMS (May 13 / May 19)
June 2010
  Approval/endorsement by market subcommittees
    MO - COPS (June 8)
    RO - RMS (June 9)
    SO - ROS, WMS (June 10 / June 16)
    CO, IO, MO, RO, SO – PRS (June 17)
July 2010
  Approval/endorsement by TAC (July 1)
  Available for F&A and Board review (July 20)
Notes: <number>

## Slide 3: 2011 Project Prioritization – Additional Considerations
Nodal Systems
  MO, SO
    Stabilization will be the focus for much of 2011
    Code freeze will likely extend into Q2 2011
    First major release planned for 2012
    2011 funding will be estimated for:
      Stabilization
      Planning for 2012 major release
Other CARTs
  CO, IO, RO
    Environment freeze will be lifted when reasonable
    2011 funding to be requested in the usual manner:
      Build list of proposed projects
      Complete Project Charters, CBAs, and Time & Cost Estimates
      Estimate cutline based on resource and environment limitations

## Slide 4: 2011 Project Prioritization
Questions?
Q – Does this mean we will have to wait 1 ½ years for any enhancements?
A – Not necessarily. It is correct that 2011 will focus on system stabilization and future Nodal system changes will be implemented in a much more coordinated fashion. However, ERCOT will commit to the following:
  We will always listen to input from stakeholders
  We will do our best to communicate the impacts and risks of expediting a system change
  Some changes can be considered as a component of stabilization
Notes: <number>

## Slide 5: 2011 Project Prioritization
Appendix – Nodal Parking Deck
Notes: <number>

## Slide 6: Nodal Parking Deck - Approved by Board of Directors
Source Document | Title | Priority | Current Status
NPRR131 | Ancillary Service Trades with ERCOT | High | BoD Approved 1/19/2010
NPRR181 | FIP Definition Revision | High | BoD Approved 1/19/2010
NPRR153 | Generation Resource Fixed Quantity Block Offer | Medium | BoD Approved 1/19/2010
NPRR164 | Resubmitting Ancillary Service offers in SASM | Medium | BoD Approved 1/19/2010
SCR755 | ERCOT.com Website Enhancements | Medium | BoD Approved 2/16/2010

## Slide 7: Nodal Parking Deck – Pending Approval
Source Document | Title | Suggested Priority | Current Status
NPRR146 | ICCP Telemetry Information Submittals | TBD | Tabled at TAC PRS approved 2/19/2009
NPRR207 | Hour Start Unit Deselection and Half Hour Start Unit RUC Clawback | High | Tabled at TAC PRS approved 2/19/2009
NPRR211 | Modify RUC Capacity Short Charge to Use Final Energy Trades | TBD | Pending at WMS
NPRR222 | Half-Hour Start Unit RUC Clawback (Companion to NPRR207) | TBD | Pending at PRS
SCR756 | Enhancements to the MarkeTrack Application | TBD | Tabled at RMS