## Slide 1: MARS Taskforce
COPS Update April 13, 2010
Notes: <number>

## Slide 2
Interim Settlement Solution
04/10 Status Report
2
Execution Milestones | Baseline Date | Revised Date | Status
Stabilization Complete | 03/19/2010 |  | Complete
Project Complete | 05/21/2010 |  | On Schedule
Notes: <number>

## Slide 3: Status Report
As of April 6, 2010:
692, 000 ESI IDs have been settled using 15 minute AMS data at ERCOT
AEP is internally testing their AMS systems and their communications.
<number>
Notes: <number>

## Slide 4: AMS Meter Installation Status Report
Oncor:
Installed: 849,515 as of 3.31.2010
  Deployment Plan:
      2010 – 929,000 meters
      2011 – 902,000 meters
      2012 – 902,000 meters
<number>
Notes: <number>

## Slide 5: AMS Meter Installation Status Report
CenterPoint Energy:
Installed: 284,045 as of 3.30.2010
  Deployment Plan:
      2010 – 756,000 meters
      2011 – 960,000 meters
      2012 – 400,000 meters
<number>
Notes: <number>

## Slide 6: PUCT Project 34610
Advanced Metering Implementation Team (AMIT) Documentation & Meeting Schedules can be found on:
Public Utility Commission of Texas Project 34610 Website:
      http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
<number>
Notes: <number>

## Slide 7: Advanced Metering Implementation Team (AMIT)
APRIL 2010
  6-7 – Project # 4, HAN (F2F)
    Tue: 9:30-5:30
    Wed: 8:30-4:30
    Location: State Capitol Extension, 112 East 11th Street, Room E2.030
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
  19-20 – Web Portal Project #2 Next Release this is a change from Project 5 (F2F)
    Mon: 1:30-5:30
    Tue: 9:30-4:30
    Location: State Capitol Extension, 112 East 11th Street, Room E2.030
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
<number>
Notes: <number>

## Slide 8: Advanced Metering Implementation Team (AMIT)
MAY 2010
  4-5 – Projects #4–Home Area Network (F2F)
    Tue: 9:30-5:30
    Wed: 8:30-4:30
    Location: TBD
  24-25 – Project #8– Long-Term Settlement Solution (F2F)
    Mon: 1:30-5:30
    Tue: 8:30-4:30
    Location: TBD
<number>
Notes: <number>

## Slide 9: Advanced Metering Implementation Team (AMIT)
JUNE 2010
  8-9 – Projects #8– Long Term Settlement Solution (F2F)
    Tue: 9:30-5:30
    Wed: 8:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
  22-23 – Project #5 Retail Market Interface (F2F)
    Tue: 9:30-5:30
    Wed: 8:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
  28-29 – Projects TBA (F2F)
    Mon: 1:30-5:30
    Tue: 8:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
<number>
Notes: <number>

## Slide 10: Advanced Metering Implementation Team (AMIT)
JULY 2010
  6-7 – Projects TBA (F2F)
    Tue: 9:30-5:30
    Wed: 8:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
  13-14 – Projects TBA (F2F)
    Tue: 9:30-5:30
    Wed: 8:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
<number>
Notes: <number>

## Slide 11: Questions?
<number>
Notes: <number>