Procedure for TPIT 5 Year Plan Projects Tab

In an attempt to meet stakeholder requests for more transparency and tracking of the projects that come out of the annual 5 year plan, ERCOT proposed and implemented a new worksheet (tab) in the quarterly TPIT workbook with the projects that have been recommended in the 5 year plan.  These projects will be entered into the TPIT 5 Year Plan tab in the first quarter after the 5 year plan has been completed and posted.  The previous contents of the 5 year plan tab will be archived to the POI site http://planning.ercot.com/reports/tpit/ under the appropriate year.  For any given year, only one set of 5 year plan projects will be listed.

ERCOT populates the first three columns of the worksheet

Column A is a unique project number that reflects the year of the 5 year plan and whether the project was recommended for reliability or economic reasons.

Format YYYY-X#Z   where YYYY is the year of the 5 year plan. X#Z is the same project number that is assigned in the five year plan. X = E for economic or R for reliability. # is a sequential number assigned to each project in the 5 year plan to differentiate the projects. Z (optional) is a letter that is used when multiple projects are created to address a similar transmission issue.

Column B is the Project Name that was assigned in the 5 year plan.

Column C is the first year that the projects was recommended to be in-service in the 5 year plan study.

Columns D-F will be completed by TSPs once a TSP or set of TSPs has decided to develop the project(s) that will address the same transmission needs as the 5 year plan project. Columns D-F will be updated quarterly by the TSP when necessary.

Column D is a Status of the Project. This is selected from six choices in a drop down list. The choices are: Planning Stage, In RPG Process, Canceled, In Construction, Design Stage, and CCN.  The choices in this list can possibly be reduced since once the 5 year plan project is moved to the future tab of TPIT and given a TPIT number in Column E, no further updates to the project on the 5 year plan tab should be necessary.

Column E is reference to the unique ERCOT Project Number that is in the other TPIT worksheets.  Once a TSP (or set of TSPs) decides to include a 5 year plan project on the future tab, TPIT number (s) will be assigned by ERCOT during the quarterly update process.  Once a 5 year plan project has a TPIT number, all subsequent updates will be made to the future tab.

Column F is for any pertinent notes that help explain the status of a 5 year plan project.  Please include the company from which the comment comes from in parenthesis before the comment. This way if more than one company wants to add a comment then the other stakeholders will be able to direct any communication about the comment to the correct TSP.  Once a 5 year plan project has a TPIT number, all subsequent updates will be to the future tab.

Normal TPIT procedures apply once a project has been given a TPIT Number and entered in Future projects tab.  No further updates for that project need to be made in the 5 Year Plan Projects tab.  The project will not be deleted from the 5 Year Plan tab until the following 5 year plan projects are added.

Questions received:

- What do we do with the 2007 5YTP projects that have not been completed, but were moved from TPIT to the 1999 – 2007 TPIT file posted on the POI site?  If the project was entered in the future tab then maintain that entry.  If the 5 year plan project was never entered in future tab and if it is in the new 5 year plan, consider again for entry into future tab, otherwise drop.

- Do we include the 2009 5YTP projects on the Future Page as well as the 5YTP Page so the detail info is available?  The stakeholders proposed this at the last RPG meeting.  5 year plan projects only get moved to future tab if a TSP is going to take ownership and submit to RPG if RPG submittal is necessary.