## Slide 1
Summary of 6/3/2010 NDSWG

## Slide 2
ERCOT and Market Participants collectively agree through NDSWG to the transition timeline given the following clarifications
  ERCOT will accept all interim updates during the transition period.
  Market participants will enter pre-defined reasons justifying interim update as outlined. (to be added to modeling expectation white paper)
  ERCOT will track and report interim update performance only to NDSWG and the affected MP’s management team.
  ERCOT to modify the table reflecting data submission deadlines consistent with slide 3.
ERCOT to confirm submission deadline time (per software configuration)
NDSWG to have subsequent discussion regarding interim update protocol implications

## Slide 3
Dec
Jan
Nov
Oct
Sep
Aug
July
Jun
Zonal
Process
Transition
Process
Initial Validation (ERCOT)
Market Validation (Market Participants)
Final Validation (ERCOT)
NOMCR Processing
Cases Used in Production
Deadline for
Model Changes
Nodal Go-Live
Nodal
Production
Process
Public
Posting
Transition Plan