## Slide 1: MARS Taskforce
COPS Update June 8, 2010
Notes: <number>

## Slide 2
Interim Settlement Solution
06/10 Status Report
2
Execution Milestones | Baseline Date | Revised Date | Status
Project Complete | 05/21/2010 |  | Complete Final Status Report
Notes: <number>

## Slide 3: Status Report
As of June 2, 2010
ERCOT’s Settlement numbers for:
Initial Settlement of Operating date 5/25/2010 the total = 879,170
Final Settlement of Operating date 4/6/2010 the total = 716,486
True-Up Settlement of Operating date 12/4/2009 the total = 123,306
<number>
Notes: <number>

## Slide 4: AMS Meter Installation Status Report
Oncor-- CONGRATULATIONS:
Installed: 1,000,000 as of 6.2.2010
    Marking a seven-digit milestone
    1-millionth smart meter was installed in Waco
  Deployment Plan:
      2010 – 929,000 meters
      2011 – 902,000 meters
      2012 – 902,000 meters
<number>
Notes: <number>

## Slide 5: AMS Meter Installation Status Report
CenterPoint Energy:
Installed: 383,512 as of 6.03.2010
  Deployment Plan, includes projected growth:
      2010 – 756,684 meters
      2011 – 960,327 meters
      2012 – 373,423 meters
<number>
Notes: <number>

## Slide 6: PUCT Project 34610
Advanced Metering Implementation Team (AMIT) Documentation & Meeting Schedules can be found on:
Public Utility Commission of Texas Project 34610 Website:
      http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
<number>
Notes: <number>

## Slide 7: Advanced Metering Implementation Team (AMIT)
JUNE 2010
  22-23 – Project #8 Long Term Settlements (F2F)
    Tue: 9:30-5:30
    Wed: 8:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
    Critical Kick-Off for this Project - See Long Term Settlement Study results on AMIT webpage (recommended)
  28-29 – Project #8 Long Term Settlements (F2F)
    Mon: 1:30-5:30
    Tue: 8:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
<number>
Notes: <number>

## Slide 8: Advanced Metering Implementation Team (AMIT)
JULY 2010
  7 –Project 5 - Retail Market Interface (F2F)
    Wed: 8:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
  13 – Project 5 – Retail Market Interface (F2F)
    Tue: 9:30-5:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
    WebEx: check AMIT webpage for instructions: http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
<number>
Notes: <number>

## Slide 9: Questions?
<number>
Notes: <number>