## Slide 1: Advanced Metering Implementation Team Update
Presentation for RMS
Christine Wright, Competitive Markets Division
Public Utility Commission of Texas
June 2010

## Slide 2: Update
Smart Grid 1.0 Market Readiness Update (MRU)
Smart Meter Texas (SMT)
Home Area Network (HAN) Project
Long-Term Settlement Project
Retail Market Interface Project

## Slide 3: Smart Grid 1.0
Smart Grid 1.0 (AMS Deployment) is the foundation for which the remaining components of the Smart Grid in Texas will be developed.
This is defined as: (1) meeting the minimum requirements contained in the Advanced Metering rule (2) meeting the requirements of the Final Orders issued in each AMS Deployment and Surcharge Request proceeding, and (3) meeting the minimum requirements developed by the Advanced Metering Implementation Team for Phase 1.

## Slide 4: Smart Grid 1.0
This Smart Grid 1.0 (AMS Deployment) – Market Readiness Update provides an overview of the market participants’ progress toward operating in a Smart Grid 1.0 (AMS Deployment) environment.

## Slide 5: SMT
Summer Release/Fall Release
Change Control
The personal service assisted registration process is still available for interested REPs.
  Contact Jenina.Smith@SolutionsCubeGroup.com to obtain a registration packet with all the registration details. Self service registration will be implemented this summer.

## Slide 6: SMT Release 1 Statistics (after 80 days)
1,122,909 AMS meters
  Oncor - 869,293
  CenterPoint – 237,035
  AEP - 16,581
2206 residential users have created accounts
28 REP entities created and registered successfully on SMT portal
320 REP users created
22 NRC (Commercial) entities created
4 TDSP entities created and registered successfully on SMT portal
69 TDSP users created
80 HAN devices successfully provisioned

## Slide 7: Status of REP Integration Process
49 REP accounts successfully created in SMT production FTPS
57 REPS successfully integrated into SMT testing FTPS
63 REPS at some stage of FTPS integration process
  TDSP FTP site to shut-down soon
API integration process
  3 REPS completely integrated with testing API environment
  3 REPS in process of testing API integration
  7 more REPS showing interest in API interface

## Slide 8: Status of REP Integration Process
Bi-Weekly Smart Meter Texas Status Meetings on Thursdays
  June 17, 2010
  July 1, 2010
  July 15, 2010
  July 29, 2010
Through June REP Personal Service Registration to SMT Portal User Interface. Summer Release will Provide REP Self Service Registration.
Summer Release of Functionality for SMT by Mid August
Fall Release of Functionality for SMT

## Slide 9: HAN
Testing
Issue Resolution/Escalation Process
Common Interface across TDSP territories
Developing a scope of work for HAN CZAR/Team

## Slide 10: Upcoming Meetings:
Finalization of Smart Grid MRU 1.0
Finalization of Scope of Work HAN CZAR
Long Term Settlement
Retail Market Interface
Finalization of HAN Requirements for SMT
Check with the Project web page regularly for updated schedule

## Slide 11
Thank You
for Your Participation