## Slide 1
Commercial Operations Subcommittee
June 8, 2010
Meeting
Update to RMS
June 9, 2010

## Slide 2: Voting Items
  COPMGRR018, Updates to References of IDR and/or IDR Meter in the Commercial Operations Market Guide Due to the Proposed Definition of IDR Meter in PRR845 (Vote) – Tabled at COPs, waiting until Board approval of PRR845
  COPMGRR019, Revisions for Texas Nodal Market Implementation and Synchronization with PRR821, Update of Section21, Process for Protocol Revision (Vote) – Approved!
  COPMGRR020, Creating Subsection 10.3, Unregistered Distributed Generation Reports (Vote) – to be presented at July COPs meeting based on TAC approval of NPRR208

## Slide 3: Voting Items – NPRR208
NPRR208 – Registration and Settlement of Distributed Generation (DG) Less Than One MW
June 4, TAC remanded NPRR208 back to COPs
To be revised and back to TAC by July 1
COPs members to determine acceptable solution in an effort to address all known concerns and move forward
Motion was created and approved with two abstentions. NPRR Will be at TAC in July

## Slide 4: Nodal Update – Key Items
Jim Galvin, Chair of SEWG presented the Nodal update
CRR!
No new issues reported
ERCOT will this week:
  Post July Auction Notice
  Post the CRR Ownership File
  Allow NOIEs to begin submitting their nominations for 2011 and 2012
Basic Nodal Training has been scheduled and can be found at the following link for updated available training
  http://nodal.ercot.com/training/courses/index.html

## Slide 5: Day Ahead Market – Market Trials
Issues-
  RUC Commitments are still high, ERCOT says they are not operationally approved but communicating the commitments for experience for participants
  Focus on data issues pertaining to breaker statuses, line ratings and load distribution factors in resolving the high RUC commitments
  Various one off issues around COP updates are being addressed with participants also contributing to high commitment of RUC units
  Credit exposure calculations

## Slide 6: NODAL PROGRAM STATUS
Qualification of Market Participants- 95% of MPs qualified:
  81 of 84 QSEs with resources qualified
  181 of 192 QSEs without resources qualified
Full Functionality testing to begin in May will result in push to get remaining QSEs qualified
Market Trials:
  2-CRR Auctions now completed
  Three DAM markets simulated with two additional this week
  Strong participation in DAM trials (over 150 QSEs)

## Slide 7: Settlements – Market Trials
Statements, Invoices and Extracts continue to be delivered under protocol timelines for Market Trial activity
ERCOT provides a total dollar breakdown by charge type of settlement activity on the weekly call
Most charge types are being calculated in Market Trials, examples of those not are BLT, Emergency Energy, DC Tie Export etc
Settlements for BPD and RT Energy Imbalance appear high, but keep in mind that is based on actual Zonal output/demand compared to Nodal simulation

## Slide 8: Settlements – Market Trials cont.
Very few questions are coming through Market Trials program team regarding settlements
Data made available in the COMS extracts appear to be complete with determinants available for all calculations
There are differences in extract data, it is important for market participants to review and utilize extract information to get accustomed to Nodal data points
Deeper dives in SEWG planned to look at data samples

## Slide 9: CCWG Working Group Update
  CCWG continuing developing sections of the COP Market Guide needed for Nodal
  CCWG Completed modifications to COPMG Section 5 and Appendix A for Market Participants Notifications – Impact Analysis to be discussed at next meeting
  Completed development of Section 8.1 Settlement Statements and Invoices (currently tabled at TAC)

## Slide 10: SEWG Update
SEWG
Focused on Nodal
Reviewing Extract issues
Completed review of UFE analysis as requested by MP. Additional analysis will be completed as ongoing work.
Nodal Settlement Algorithms – guide in progress

## Slide 11: PWG Update
Continuing work on Profiles as needed for various Market changes
NPRR208 – workshop held in May to address Market Participant views

## Slide 12
<number>
A draft PRR was presented by Direct Energy proposing that both IDR and NIDR distribution metered premises have an equal allocation factor of 0.5
  a. No consensus
  b. Discuss about the relative allocation of transmission vs. distribution
  c. AMIT stakeholders discussed and decided no action
  d. PWG and SEWG discussions continue.
PWG Update - UFE Allocation – Status!
Notes: <number>

## Slide 13
Questions ?